TRANSITION PLAN

Dearborn County Government

ADA Transition Plan

### Introduction

The Americans with Disabilities Act (ADA), enacted on July 26, 1990, is a civil rights law prohibiting discrimination against individuals on the basis of disability.   The ADA consists of five titles outlining protections in the following areas:

- Employment

- State and local government services

- Public accommodations

- Telecommunications

- Miscellaneous Provisions

Title II of the ADA is a section that pertains to the programs, activities and services public entities provide.   Because Dearborn County provides public services and programs, the organization is committed to comply with this section of the Act as it specifically applies to state public service agencies and state transportation agencies.  Title II of the ADA provides that, “…no qualified individual with a disability shall, by reason of such disability, be excluded from participation in or be denied the benefits of the services, programs, or activities of a public entity, or be subjected to discrimination by any such entity.”  (42 U.S.C. Sec. 12132; 28 C.F.R. Sec. 35.130)

As required by Title II of the ADA, Dearborn County Government is conducting a self-evaluation of its facilities and has developed this Transition Plan detailing how the organization will ensure all facilities, services, programs and activities are accessible to all individuals.

### ADA and its Relationship to Other Laws

### Title II of the ADA is companion legislation to two previous federal statutes and regulations; the Architectural Barriers Acts of 1968 and Section 504 of the Rehabilitation Act of 1973.

The Architectural Barriers Act requires access to facilities designed, built, altered or leased with Federal funds.  Passed by Congress in 1968, it marks one of the first efforts to ensure access to the built environment.

Section 504 of the Rehabilitation Act of 1973 is a federal law that protects qualified individuals from discrimination based on their disability.  The nondiscrimination requirements of the law apply to employers and organizations that receive financial assistance from any Federal department or agency.  Title II of the ADA extended this coverage to all state and local government entities, regardless of whether they receive federal funding or not.

When addressing accessibility needs and requirements it is important to note that the ADA and Title II do not supersede or preempt state or local laws that may offer equivalent or greater protections.

### Program Location and Support

Staffing

The management and implementation of Dearborn County’s transition plan will utilize a multidiscipline approach that encompasses policy development, outreach, technical support, and oversight.  To accomplish its objectives, the County will assign responsibility for compliance to the internal ADA Implementation Coordinator.

The ADA Implementation Coordinator is responsible for developing policy and procedure to integrate Title II requirements into Dearborn County practices to ensure the obligations of ADA and the transition plan can be met.  The Implementation Coordinator will also function as chair of the Internal ADA committee.  The ADA Implementation Coordinator is designated by and reports to the Dearborn County Board of Commissioners.

Americans with Disabilities Act Advisory Committee (ADAAC)

In 2011 Dearborn County convened an internal advisory committee with representation from a cross section of functional areas to assist in the development of policy and practice to integrate ADA into Dearborn County project delivery and operations.  The functions that make up ADAAC’s membership follows:

- County Engineer

- Maintenance Supervisor

- Building Commissioner

- GIS Coordinator / IT Support

- ADA Implementation Coordinator – Board of Commissioners

Consultants to the committee on an as needed basis are: Planning & Zoning, Jail Commander, Health Department, and the Highway Superintendent.

County Expertise

Members of the internal ADAAC each serve as technical experts and provide support and feedback on ADA policies and practices within the County.  Each individual on the committee is responsible for notifying the ADA Coordinator of any ADA issues or concerns in their area of responsibility.  The ADA Coordinator is responsible for tracking ADA requests in the County and ensuring compliance with the ADA Transition Plan and policies.

Additionally, the Committee will designate and train additional personnel in each Campus building to respond and direct ADA complaints appropriately.

### Transition Plan Management

Dearborn County’s transition plan is a living document that will receive routine updates. The first formal update for the Dearborn County transition plan is scheduled to occur two years from the plan’s formal adoption and on a five year cycle thereafter.  The update schedule may be altered at the discretion of Dearborn County Commissioners at the recommendation of the ADA Coordinator based on changes in guidance from the Access Board, federal policy, and Dearborn County policy.

To streamline the updating process and keep the document current and relevant, appendices will be updated annually if new information is available and does not alter the intent of the transition plan.

### Grievance Procedure

Under the Americans with Disabilities Act users of Dearborn County facilities and services have the right to file a grievance if they believe the County has not provided reasonable accommodation.  All complaints should be presented in writing to Dearborn County’s ADA coordinator.

Please consult the Grievance Procedure found in Appendix A or Dearborn County’s website at www.dearborncounty.gov for details. A formal complaint must be filed within 180 calendar days of the alleged occurrence. Dearborn County Government will not officially act or respond to complaints made verbally.

### Communications

According to Section 35.160(a) of the ADA, “…A public entity shall take appropriate steps to ensure that communications with applicants, participants, and members of the public with disabilities are as effective as communications with others.”   This means that Dearborn County is required to provide equally effective communication to individuals with disabilities.   Equally effective communication can be provided by offering alternative formats, auxiliary aid(s) and/or services upon request.  For example, interpreters may be hired as requested, or as needs are identified, for the hearing impaired.

Website Communications

As part of program accessibility, Dearborn County Government has placed a high priority on ensuring accessible websites.  Anytime an employee is granted access to build and edit Dearborn County web pages, the Dearborn County Communication office reviews ADA communication regulations with them.  In addition to the web rules Dearborn County has created an online resource for web developers found at http://ihub/communication/adaweb.html (recommended/under review).

To assist our customers with website navigation, Dearborn County has created a link on its website to request ADA assistance and file a grievance.  This web page is located at: http://www.dot.state.mn.us/ada/tools.htm .  The link to the Dearborn County ADA web pages is included in the footer on these pages.  If a document is needed in an alternative format, customers are able to contact the Dearborn County web team to receive the format they require at: webteam@dot.state.mn.us (example, under review/development).

Dearborn County is currently in the process of providing training for our word processing standard, Microsoft Office Suite.  The training includes direction regarding developing accessible word and PDF documents.  (Future item…leave for review.)

Public Involvement

All public meetings and hearings held by Dearborn County are required to be accessible to all. Dearborn County is able to make qualified interpreters available with advance request and provide documents in accessible electronic format or other alternative formats such as large print or Braille.

### Public meetings, training, programs or other events must be in an accessible location and indicated on the meeting notice. The Department of Justice Guide to Conducting Accessible Meetings is available to assist staff planning public meetings.

### Self Evaluation

As required by Title II of ADA, Dearborn County Government must conduct a self-evaluation of physical assets and current policies and practices.  The County has identified seven areas that will need to have and maintain inventories.  As inventories are completed they will be included as appendices to the transition plan.

Fixed Work Sites

Dearborn County operates buildings within the county. The County has identified ______ buildings that are routinely accessed by the public. The _____buildings have been evaluated during 2012 for ADA access concerns/modifications and potential future accessibility opportunities. The buildings have been divided into two categories; Priority one and priority two. Priority one buildings are those buildings that have employee use and a high potential for public use. Priority two buildings are those buildings that have employee use and moderate potential for public use.

A list of the identified buildings can be found in Appendix B.

Parks & Recreation

Parks are unique and ADA Accessibility Guidelines (ADAAG) are applicable to these facilities.

- Play Areas (published in the Federal Register October 18, 2000 and amended November 20, 2000).

- Recreation Facilities (published in the Federal Register on September 3, 2002).

- Outdoor Developed Areas (draft of final guidelines released on October 19. 2009 but are not yet codified).

Indiana State Building Code, Chapter ??? also includes specific requirements related to accessibility.  Some State accessibility requirements in Chapter ??? are more restrictive than ADAAG.

Curb ramp and sidewalks (UNDER CONSTRUCTION – Todd Listerman)

A key element of the County’s transition plan is the self evaluation of pedestrian facilities with its public right of way.  To date Dearborn County has not completed a self evaluation on these facilities.  Curb ramps are already being constructed or upgraded to PROWAG standards in conjunction with roadway alteration projects, reconstruction projects, and new construction projects.

With the development of this transition plan Dearborn County recognizes the need to inventory all the curb ramps and sidewalk condition within Dearborn County’s public right-of-way and has developed a process to be deployed in 2012 to collect information on pedestrian facilities within Dearborn County’s right of way.

Transit

As the sponsoring agency for Life Time Resources, Catch-A-Ride Program, Dearborn County is required to ensure that Life Time Resources is compliant with the Americans with Disabilities Act.  Specific transit-related aspects of the ADA fall into two distinct categories: (1) ensuring that transit services and facilities are designed to allow access by individuals with disabilities and (2) ensuring that transit vehicles purchased with federal funds meet the accessibility standards of the ADA

With respect to the first function, the Office of Transit has developed tools for Dearborn County staff to monitor ADA compliance as part of its oversight. This includes checking to be sure the telephone reservation system is accessible to all; that schedulers capture necessary passenger information to ensure that the person’s trip needs can be fully accommodated; that ADA trip requests in Dearborn County are not denied at a higher rate than other trip requests; that system advertising and information is produced in a variety of formats; that transit facilities are laid out with appropriate clearances and accessibility; etc.

With respect to vehicle purchases, the Office of Transit maintains a full array of vehicle specifications – all of which meet the accessibility standards of the ADA.  All transit vehicles acquired with grants through Dearborn County are fully ADA-compliant.  Because this policy has been in place for many years, the current fleet acquired through Dearborn County is ADA-accessible.

Dearborn County’s inventory of right of way features will include an assessment of accessibility of transit stops on Dearborn County right of way.  To be accessible bus stop boarding and alighting areas must provide a clear length of 8 feet minimum, measured perpendicular to the curb or street or highway edge, and a clear width of 5 feet minimum, measured parallel to the street or highway. Bus stop boarding and alighting areas must connect to streets, sidewalks, or pedestrian paths by a pedestrian access route.  The grade of the bus stop boarding and alighting area must be the same as the street or highway, to the maximum extent practicable and the cross slope of the bus stop boarding and alighting area must not be greater than 2 percent.  (Todd: Need this?)

Pedestrian Bridge and Underpass Inventory

Dearborn County owns 1 pedestrian bridge.  The location of all pedestrian bridges and underpasses within Dearborn County’s right-of-way has been documented by the department.  (Appendix F)  The next step will be to assess the accessibility for each facility.  The Office of Bridge will be responsible for determining the accessibility of the pedestrian bridges in their jurisdiction by the end of 2010. Once the accessibility portion of the Pedestrian Bridges is complete Appendix F will be updated.

To be accessible, pedestrian bridges and underpasses must have a ramp leading up to the overpass, the ramp must meet the PROWAG standards for ramps, railings must meet the requirements found in the Dearborn County Bikeway Facility Design Manual, the bridges must have a cross slope of no more than 2 % and the running slope of no more than 5%.  Those that do not meet accessibility requirements according to PROWAG will be replaced as necessary.  Bridges and underpasses that are compliant with the standards that were in place when they were built will need further discussion to determine the feasibility of compliance with PROWAG and the future of the structure in general.

Policies

In 2009 Dearborn County funded a study of its policies and procedures to identify areas where Dearborn County may need to modify its various policies and procedures to ensure full compliance with ADA Title II and Section 504. The study involved a review of the policies and procedures that Dearborn County uses to deliver services to the public and a review of the processes used by Dearborn County to provide the facilities, services, and programs to the public. Based on this study, Dearborn County will be developing a systematic approach to ensure long-term compliance with ADA Title II and Section 504 for all polices and procedures.  A listing of policies and procedures that Dearborn County will be reviewing and updating can be found in Appendix G.

### Maintenance

Dearborn County is responsible for the seasonal and structural maintenance of its facilities.  As part of the policy review identified in the Transition Plan, Dearborn County is examining its current policies and procedures to improve maintenance for pedestrian facilities.  The estimated time frame for the policy is a year and a half.

### Correction Program

Dearborn County is committed to addressing the issues identified in the self evaluation.  The priority to address barriers is determined by criteria of each self evaluation with funding to be identified by each individual program.  All new construction, reconstruction, and alteration projects in Dearborn County’s right of way are required to provide for accessibility needs in the project’s scope per ADA requirements.  The funding and schedule of roadway improvements is laid out in Dearborn County’s Transportation Improvement Plan (STIP).

### Training

As a part the adoption of Public Rights of Way Accessibility Guidance and the Transition Plan, Dearborn County will be conducting department wide training on both design and policy.  Training on ADA and Title II will be offered to both Dearborn County staff and external partners at both introductory and advanced levels.  The training will be topically based on policy, mobility experience, and design.  As appropriate, Dearborn County will work with educational institutions and advocacy groups to identify needs and develop curriculum.

Appendix A

How to file a Grievance

The procedure to file a grievance is as follows:

1. A formal written grievance should be filed on the ADA Grievance Form. An oral grievance can be filed by contacting the ADA Coordinator.  The oral grievance will be reduced to writing by the ADA Coordinator utilizing the ADA Grievance Form.  Additionally, individuals filing a grievance are not required to file a grievance with Dearborn County, but may instead exercise their right to file a grievance with the Department of Justice.   The grievance must include:

- The name, address, and telephone number of the person filing the grievance.

- The name, address, and telephone number of the person alleging the ADA violation, if other than the person filing the grievance.

- A description and location of the alleged violation and the remedy sought.

- Information regarding whether a complaint has been filed with the Department of Justice or other federal or state civil rights agency or court.

- If a complaint has been filed, the name of the agency or court where the complaint was filed, and the date the complaint was filed.

2. The grievance will be either responded to or acknowledged within 10 working days of receipt. If the grievance filed does not concern a Dearborn County facility, it will be forwarded to the appropriate agency and the grievant will be notified.

3. Within 60 calendar days of receipt, the ADA Coordinator will conduct the investigation necessary to determine the validity of the alleged violation. If appropriate, the ADA Coordinator will arrange to meet with the grievant to discuss the matter and attempt to reach a resolution of the grievance. Any resolution of the grievance will be documented in Dearborn County’s ADA Grievance File. The ADA Coordinator may, at his/her discretion, request an appropriate member of the ADAAC to be present at the meeting with the grievant.

4. If a resolution of the grievance is not reached, a written determination as to the validity of the complaint and description of the resolution, if appropriate, shall be issued by the ADA Coordinator and a copy forwarded to the grievant no later than 90 days from the date of Dearborn County’s receipt of the grievance.

5. The grievant may appeal the written determination. The request for reconsideration shall be in writing and filed with the Indiana Department of Transportation Ombudsman within 30 days after the ADA Coordinator’s determination has been mailed to the grievant. Dearborn County’s Ombudsman shall review the request for reconsideration and make a final determination within 90 days from the filing of the request for reconsideration.

6. If the grievant is dissatisfied with Dearborn County’s handling of the grievance at any stage of the process or does not wish to file a grievance through the Dearborn County’s ADA Grievance Procedure, the grievant may file a complaint directly with the United States Department of Justice or other appropriate state or federal agency.

The resolution of any specific grievance will require consideration of varying circumstances, such as the specific nature of the disability; the nature of the access to services, programs, or facilities at issue and the essential eligibility requirements for participation; the health and safety of others; and the degree to which an accommodation would constitute a fundamental alteration to the program, service, or facility, or cause an undue hardship to Dearborn County. Accordingly, the resolution by Dearborn County of any one grievance does not constitute a precedent upon which Dearborn County is bound or upon which other complaining parties may rely.

File Maintenance
Dearborn County’s ADA Coordinator shall maintain ADA grievance files for a period of three years.

Appendix B

Dearborn County Work Sites

### Priority One Sites

| Location | Building Type/Service |
| --- | --- |
| DULUTH | HEADQUARTERS |
| VIRGINIA | HEADQUARTERS |
| BEMIDJI | HEADQUARTERS |
| CROOKSTON | HEADQUARTERS |
| ERSKINE:SCALE | SCALE: WEIGH |
| THIEF RIVER FALLS(1) | TRUCK STATION |
| BRAINERD/BAXTER | HEADQUARTERS |
| ST CLOUD | HEADQUARTERS |
| DETROIT LAKES | HEADQUARTERS |
| MOORHEAD: SCALE | SCALE: WEIGH |
| RED RIVER: SCALE | SCALE: WEIGH |
| MORRIS | HEADQUARTERS |
| ROCHESTER | HEADQUARTERS |
| OWATONNA | HEADQUARTERS |
| MANKATO:EXISTING | HEADQUARTERS |
| MANKATO | ANNEX |
| WINDOM | HEADQUARTERS |
| WORTHINGTON: SCALE | SCALE: WEIGH |
| WILLMAR | HEADQUARTERS |
| MARSHALL | HEADQUARTERS |
| LITCHFIELD: Joint Use | TRUCK STATION |
| HUTCHINSON: Joint use | TRUCK STATION |
| WATERSEDGE | HEADQUARTERS |
| ROSEVILLE | RTMC BUILDING |
| GOLDEN VALLEY | HEADQUARTERS |
| OAKDALE | HEADQUARTERS |
| GOLDEN VALLEY | PATROL BUILDING |
| DAYTONPORT: SCALE | SCALE BUILDING |
| ST CROIX: I94 SCALE | SCALE BUILDING |
| ST PAUL:LEASED DOA | TRANSP BLDG |
| ST PAUL: 222 PLATO | AERONAUTICS |
| PLYMOUTH | DRIVERS LICENSE |
| EAGAN | DRIVERS LICENSE |
| ARDEN HILLS | DRIVERS LICENSE |
| MAPLEWOOD | MATLS & RES LAB |
| ARDEN HILLS | TRAINING CENTER |
| ALBERTVILLE | MNROAD BLDG |

### Priority Two

| Location | Building Type/Service |
| --- | --- |
| THOMPSON HILL TIC/RA | PATROL STAT OFF |
| GRAND RAPIDS | TRUCK STATION |
| FERGUS FALLS | TRUCK STATION |
| MOORHEAD: Joint-use fac (2) | TRUCK STATION |
| WINONA | TRUCK STATION |
| ALBERT LEA | TRUCK STATION |
| MENDOTA HEIGHTS | TRUCK STATION |
| EDEN PRAIRIE | TRUCK STATION |
| FORT SNELLING | CENTRAL SERVICES |

Appendix C

Rest Area Facility Condition Assessment

| Facility Location | Cost | System | Correction | Distress | Qty | Unit |
| --- | --- | --- | --- | --- | --- | --- |
| Adrian EB |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| East Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| West Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $4,199 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum door, incl. vision | Damaged | 2 | Ea |
| \Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Damaged | 1 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $1,017 | Fittings | Install grab bars in accessible stall. | Missing | 6 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Inadequate | 2 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $824 | Plumbing Fixtures | Provide protective insulation for exposed piping. | Missing | 6 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Adrian EB Total | $64,673 |  |  |  |  |  |
| Adrian WB |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $4,057 | Slab on Grade | Remove and replace concrete sidewalk, 4" wide | Damaged | 100 | L.F. |
| Main Building | $4,199 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum door, incl. vision | Damaged | 2 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Damaged | 1 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height | Inadequate | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage | Inadequate | 4 | Ea |
| Main Building | $1,017 | Fittings | Install grab bars in accessible stall | Missing | 6 | L.F. |
| Main Building | $824 | Plumbing Fixtures | Provide protective insulation for exposed piping | Missing | 6 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Adrian WB Total | $65,379 |  |  |  |  |  |
| Anchor Lake |  |  |  |  |  |  |
| Site Features | $5,721 | Site Development | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| Main Building | $1,435 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height | Missing | 2 | Ea |
| Main Building | $2,280 | Fittings | Provide protective insulation for exposed piping | Missing | 8 | Ea |
| Main Building | $4,270 | Fittings | Provide accessible service counter | Inadequate | 14 | L.F. |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $6,779 | Communications & Security | Replace fire alarm control panel | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Anchor Lake Total | $75,341 |  |  |  |  |  |
| Baptism River |  |  |  |  |  |  |
| Main Building | $406 | Fittings | Replace accessible restroom signage | Inadequate | 2 | Ea |
| Main Building | $2,880 | Fittings | Provide protective insulation for exposed piping | Missing | 8 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $6,779 | Communications & Security | Replace fire alarm control panel | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Baptism River Total | $63,572 |  |  |  |  |  |
| Beaver Creek |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $2,291 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| East Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Picnic Shelter East | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Picnic Shelter West | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| West Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $5,231 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum storefront doors | Beyond Useful Life | 2 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Main Building | $1,623 | Site Earthwork | Remove and replace concrete sidewalk, 4' wide | Damaged | 40 | L.F. |
| Main Building | $24,345 | Site Earthwork | Remove and replace concrete sidewalk, 4' wide | Damaged | 600 | L.F. |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Beaver Creek Total | $80,641 |  |  |  |  |  |
| Big Spunk |  |  |  |  |  |  |
| Site Features | $3,136 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 2 | Ea |
| Site Features | $31,527 | Pedestrian Paving | Construct & provide ADA conc. ramp and steps | Missing | 40 | L.F. |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| Main Building | $1,425 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Auto Parking | $607 | Parking Lots | Realign and Re-stripe Parking Space for ADA Access | Inadequate | 100 | L.F. |
| Big Spunk Total | $93,944 |  |  |  |  |  |
| Blue Earth EB |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| East Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| West Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Blue Earth EB Total | $11,561 |  |  |  |  |  |
| Blue Earth WB |  |  |  |  |  |  |
| North Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| South Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $1,171 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Blue Earth WB Total | $8,087 |  |  |  |  |  |
| Burgen Lake |  |  |  |  |  |  |
| East Picnic Shelter | $1,623 | Slab on Grade | Remove and replace concrete sidewalk 4' wide | Damaged | 40 | L.F. |
| West Picnic Shelter | $1,623 | Slab on Grade | Remove and replace concrete sidewalk 4' wide | Damaged | 40 | L.F. |
| Main Building | $5,231 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum storefront doors | Beyond Useful Life | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Burgen Lake Total | $47,302 |  |  |  |  |  |
| Cass Lake |  |  |  |  |  |  |
| Site Features | $3,136 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 2 | Ea |
| Main Building | $1,190 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Cass Lake Total | $4,326 |  |  |  |  |  |
| Central Minnesota TIC |  |  |  |  |  |  |
| Site Features | $1,623 | Slab on Grade | Remove and replace concrete sidewalk 4' wide | Damaged | 40 | L.F. |
| Site Features | $2,291 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| Main Building | $1,566 | Fittings | Replace directional signage | Inadequate | 25 | Ea |
| Main Building | $2,880 | Fittings | Provide protective insulation for exposed piping | Missing | 8 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $4,270 | Fixed Furnishings | Provide accessible service counter | Inadequate | 14 | L.F. |
| Central Minnesota TIC Total | $14,432 |  |  |  |  |  |
| Clear Lake |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $2,291 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| West Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $886 | Plumbing Fixtures | Provide protective insulation for exposed piping | Inadequate | 8 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Clear Lake Total | $68,935 |  |  |  |  |  |
| Dayton Port |  |  |  |  |  |  |
| Main Building Lobby | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building Men’s Room | $8,497 | Toilet Partitions | Replace toilet partitions | Damaged | 3 | Ea |
| Main Building Women’s Room | $16,994 | Toilet Partitions | Replace toilet partitions | Damaged | 6 | Ea |
| Dayton Port Total | $27,293 |  |  |  |  |  |
| Des Moines River |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $2,291 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| North Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| NW Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| South Picnic Shelter | $3,351 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| Main Building | $4,199 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum door, incl. vision | Beyond Useful Life | 2 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $2,880 | Plumbing Fixtures | Provide protective insulation for exposed piping | Inadequate | 8 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Des Moines River Total | $56,306 |  |  |  |  |  |
| Dresbach TIC |  |  |  |  |  |  |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| Main Building | $1,624 | Fittings | Toilet partitions laminate clad-overhead braced | Inadequate | 1 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $13,004 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 5 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Auto Parking | $641 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 3 | Ea |
| Auto Parking | $3,655 | Parking Lots | Realign and Re-stripe Parking Space for ADA Access | Inadequate | 910 | L.F. |
| Dresbach TIC Total | $56,366 |  |  |  |  |  |
| Elm Creek |  |  |  |  |  |  |
| Site Features | $10,486 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 5 | Ea |
| Patio Terrace | $6,524 | Brick and Tile Plazas | Remove and replace asphalt sidewalk, 4' wide | Damaged | 10 | L.F. |
| Patio Terrace | $2,724 | Brick and Tile Plazas | Replace expansion joints in concrete pavement | Damaged | 50 | L.F. |
| Main Building | $34,880 | Slab on Grade | Mud jack floor slab. | Failing | 500 | S.F. |
| Main Building | $2,673 | Exterior Doors | Repair aluminum frame and door | Inadequate | 2 | Ea |
| Elm Creek Total | $57,287 |  |  |  |  |  |
| Enfield |  |  |  |  |  |  |
| Site Features | $12,584 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 6 | Ea |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| Main Building | $15,279 | Exterior Doors | Automatic door opener on existing door | Missing | 2 | Ea |
| Main Building | $1,498 | Fittings | Install mirror at accessible height. | Inadequate | 4 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Enfield Total | $31,301 |  |  |  |  |  |
| Enterprise |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $2,291 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Enterprise Total | $36,038 |  |  |  |  |  |
| Fishers Landing |  |  |  |  |  |  |
| Site Features | $1,568 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 1 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Missing | 1 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $1,186 | Fittings | Install grab bars in accessible stall. | Missing | 7 | L.F. |
| Main Building | $406 | Fittings | Replace accessible restroom signage. | Inadequate | 2 | Ea |
| Main Building | $24,395 | Floor Finishes | Replace quarry tile floor | Damaged | 800 | S.F. |
| Main Building | $720 | Plumbing Fixtures | Provide protective insulation for exposed piping | Inadequate | 2 | Ea |
| Main Building | $4,270 | Fixed Furnishings | Provide accessible service counter | Inadequate | 14 | L.F. |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Fishers Landing Total | $92,638 |  |  |  |  |  |
| Forest Lake |  |  |  |  |  |  |
| Site Features | $5,704 | Site Development | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Main Building | $15,379 | Exterior Doors | Automatic door opener on existing door | Missing | 2 | Ea |
| Main Building | $3,105 | Identifying/ Visual Aid Specialties | Renew System | Beyond Useful Life | 1 | Ea |
| Main Building Lobby | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Forest Lake Total | $25,890 |  |  |  |  |  |
| Frazee |  |  |  |  |  |  |
| Main Building | $1,650 | Exterior Doors | Repair aluminum storefront door | Damaged | 3 | Ea |
| Frazee Total | $1,650 |  |  |  |  |  |
| Fuller Lake |  |  |  |  |  |  |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Missing | 1 | Ea |
| Main Building | $15,709 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum door, incl. vision | Beyond Useful Life | 2 | Ea |
| Main Building | $899 | Fittings | Install mirror at accessible height | Missing | 2 | Ea |
| Main Building | $406 | Fittings | Replace accessible restroom signage | Inadequate | 2 | Ea |
| Main Building | $2,439 | Floor Finishes | Replace quarry tile floor | Damaged | 80 | S.F. |
| Main Building | $720 | Plumbing Fixtures | Provide protective insulation for exposed piping | Missing | 2 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Fuller Lake Total | $58,778 |  |  |  |  |  |
| General Andrews |  |  |  |  |  |  |
| Site Features | $6,292 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| Site Features | $275 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 2 | Ea |
| Auto Parking | $2,413 | Parking Lots | Re-Align & Re-stripe Parking Space for ADA Access | Inadequate | 800 | L.F. |
| Auto Parking | $2,204 | Parking Lots | Replace Metal Reserved Parking Sign and Post | Missing | 3 | Ea |
| General Andrews Total | $11,184 |  |  |  |  |  |
| Goose Creek |  |  |  |  |  |  |
| Site Features | $4,704 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| Site Features | $6,086 | Pedestrian Paving | Remove and replace concrete sidewalk, 4' wide | Inadequate | 150 | L.F. |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Inadequate | 1 | Ea |
| Main Building | $2,155 | Identifying/ Visual Aid Specialties | Renew System | Beyond Useful Life | 1 | Ea |
| Main Building Lobby | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Auto Parking | $1,060 | Parking Lots | Realign & Re-stripe Parking Space for ADA Access | Inadequate | 264 | L.F. |
| Goose Creek Total | $23,660 |  |  |  |  |  |
| Gooseberry Falls |  |  |  |  |  |  |
| Site Features | $3,217 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 1 | Ea |
| Main Building | $730 | Slab on Grade | Remove and replace concrete sidewalk, 4' wide | Damaged | 12 | L.F. |
| Auto Parking | $3,956 | Parking Lots | Re-Align & Re-stripe Parking Space for ADA Access | Inadequate | 1120 | L.F. |
| Gooseberry Falls Total | $7,906 |  |  |  |  |  |
| Hansel Lake |  |  |  |  |  |  |
| Site Features | $2,164 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Inadequate | 200 | S.F. |
| Main Building | $5,231 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum storefront doors | Damaged | 2 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Missing | 1 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building. | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Hansel Lake Total | $55,892 |  |  |  |  |  |
| Hayward |  |  |  |  |  |  |
| Site Features | $413 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 3 | Ea |
| East Picnic Shelter | $507 | Site Earthwork | Remove & Replace Concrete Sidewalk, 4' wide | Damaged | 10 | L.F. |
| West Picnic Shelter | $507 | Site Earthwork | Remove & Replace Concrete Sidewalk, 4' wide | Damaged | 10 | L.F. |
| Main Building | $5,665 | Fittings | Replace toilet partitions | Inadequate | 2 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Hayward Total | $59,011 |  |  |  |  |  |
| Heath Creek |  |  |  |  |  |  |
| North Picnic Shelter | $10,052 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 15 | C.S.F. |
| Main Building | $609 | Fittings | Replace accessible restroom signage. | Inadequate | 3 | Ea |
| Heath Creek Total | $10,661 |  |  |  |  |  |
| High Forest |  |  |  |  |  |  |
| Site Features | $2,705 | Pedestrian Paving | Replace Concrete Sidewalk 4" Thick (SF) | Missing | 250 | S.F. |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| High Forest Total | $38,114 |  |  |  |  |  |
| Kettle River |  |  |  |  |  |  |
| Site Features | $8,389 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 4 | Ea |
| Auto Parking | $2,204 | Parking Lots | Replace Metal Reserved Parking Sign and Post | Missing | 3 | Ea |
| Auto Parking | $2,413 | Parking Lots | Realign & Re-stripe Parking Space for ADA Access | Missing | 800 | L.F. |
| Kettle River Total | $13,006 |  |  |  |  |  |
| Lake Iverson |  |  |  |  |  |  |
| Site Features | $6,872 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 3 | Ea |
| Main Building | $5,231 | Exterior Doors | Replace 3'-0" x 7'-0" aluminum storefront doors | Damaged | 2 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Missing | 1 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $25,492 | Fittings | Replace toilet partitions | Damaged | 9 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage | Inadequate | 4 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Lake Iverson Total | $84,059 |  |  |  |  |  |
| Lake Latoka |  |  |  |  |  |  |
| Picnic Shelter East | $2,029 | Site Earthwork | Remove and replace concrete sidewalk, 4' wide | Damaged | 50 | L.F. |
| Picnic Shelter West | $2,029 | Site Earthwork | Remove and replace concrete sidewalk, 4' wide | Damaged | 50 | L.F. |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Lake Latoka Total | $5,860 |  |  |  |  |  |
| Lake Pepin |  |  |  |  |  |  |
| Site Features | $6,086 | Pedestrian Paving | Remove and replace concrete sidewalk, 4' wide | Inadequate | 150 | L.F. |
| North Picnic Shelter | $1,420 | Slab on Grade | Remove and replace concrete sidewalk, 4' wide | Inadequate | 35 | L.F. |
| South Picnic Shelter | $923 | Slab on Grade | Remove and replace concrete sidewalk, 4' wide | Inadequate | 35 | L.F. |
| Auto Parking | $1,060 | Parking Lots | Realign and Re-stripe Parking Space for ADA Access | Missing | 264 | L.F. |
| Lake Pepin Total | $9,489 |  |  |  |  |  |
| Middle Spunk |  |  |  |  |  |  |
| Main Building | $1,435 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall. | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Site Features | $4,704 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| Site Features | $2,434 | Pedestrian Paving | Remove and replace concrete sidewalk, 4' wide | Inadequate | 60 | L.F. |
| Auto Parking | $607 | Parking Lots | Realign and Re-stripe Parking Space for ADA Access | Inadequate | 100 | L.F. |
| Middle Spunk Total | $66,281 |  |  |  |  |  |
| MN Valley |  |  |  |  |  |  |
| Main Building | $15,279 | Interior Doors | Automatic door opener on existing door | Inadequate | 2 | Ea |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $1,017 | Fittings | Install grab bars in accessible stall. | Missing | 6 | L.F |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $2,880 | Plumbing Fixtures | Provide protective insulation for exposed piping. | Missing | 8 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| MN Valley Total | $58,162 |  |  |  |  |  |
| Moorhead |  |  |  |  |  |  |
| Site Features | $1,845 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 1 | Ea |
| Moorhead Total | $1,845 |  |  |  |  |  |
| New Market |  |  |  |  |  |  |
| Main Building | $609 | Fittings | Replace accessible restroom signage. | Inadequate | 3 | Ea |
| Site Features | $3,275 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| West Picnic Shelter | $10,052 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 15 | C.S.F. |
| New Market Total | $14,074 |  |  |  |  |  |
| Oak Lake |  |  |  |  |  |  |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Missing | 1 | Ea |
| Main Building | $406 | Fittings | Replace accessible restroom signage | Inadequate | 2 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $1,186 | Fittings | Install grab bars in accessible stall. | Missing | 7 | L.F |
| Main Building | $2,439 | Floor Finishes | Replace quarry tile floor | Damaged | 80 | S.F. |
| Main Building | $720 | Plumbing Fixtures | Provide protective insulation for exposed piping | Missing | 2 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Site Features | $3,136 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 2 | Ea |
| East Picnic Shelter | $811 | Slab on Grade | Remove and replace concrete sidewalk, 4' wide | Damaged | 10 | L.F. |
| Oak Lake Total | $47,914 |  |  |  |  |  |
| Oakland Woods |  |  |  |  |  |  |
| Main Building | $863 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Site Features | $4,367 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 4 | Ea |
| Oakland Woods Total | $58,737 |  |  |  |  |  |
| Rum River |  |  |  |  |  |  |
| Main Building | $2,339 | Identifying/ Visual Aid Specialties | Renew System | Beyond Useful Life | 1 | Ea |
| Main Building | $1,042 | Cabinets & Counters | Renew System | Beyond Useful Life | 1 | Ea |
| Main Building | $1,435 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Main Building | $7,639 | Exterior Doors | Automatic door opener on existing door | Inadequate | 1 | Ea |
| Main Building Men’s Room | $5,665 | Toilet Partitions | Replace toilet partitions | Damaged | 2 | Ea |
| Main Building Women’s Room | $11,330 | Toilet Partitions | Replace toilet partitions | Damaged | 4 | Ea |
| Main Building Women’s Room | $6,479 | Plumbing Fixtures | Replace lavatory vitreous china | Inadequate | 8 | Ea |
| Site Features | $6,292 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| Site Features | $4,057 | Pedestrian Paving | Remove and replace concrete sidewalk, 4' wide | Missing | 100 | L.F. |
| Rum River Total | $46,278 |  |  |  |  |  |
| St. Croix TIC |  |  |  |  |  |  |
| Main Building | $1,435 | Exterior Doors | Repair aluminum door | Damaged | 2 | Ea |
| Site Features | $10,486 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Inadequate | 3 | Ea |
| St. Croix TIC Total | $11,921 |  |  |  |  |  |
| Straight River NB |  |  |  |  |  |  |
| Main Building | $406 | Fittings | Replace accessible restroom signage | Inadequate | 2 | Ea |
| Main Building | $6,779 | Communications & Security | Replace fire alarm control panel | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Main Building | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| East Picnic Shelter | $6,006 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 10 | C.S.F |
| West Picnic Shelter | $8,828 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 10 | C.S.F |
| West Picnic Shelter | $3,483 | Slab on Grade | Remove and replace concrete sidewalk, 4' wide | Damaged | 10 | L.F |
| Straight River NB Total | $60,911 |  |  |  |  |  |
| Straight River SB |  |  |  |  |  |  |
| Main Building | $406 | Fittings | Replace accessible restroom signage | Inadequate | 2 | Ea |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Site Features | $138 | Water Supply | Replace Exterior faucet handle with ADA lever type | Inadequate | 1 | Ea |
| East Picnic Shelter | $3,003 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 5 | C.S.F |
| West Picnic Shelter | $6,006 | Slab on Grade | Replace unfinished concrete floor unfinished | Damaged | 10 | C.S.F |
| Straight River SB Total | $12,154 |  |  |  |  |  |
| Thompson Hill |  |  |  |  |  |  |
| Main Building | $13,556 | Fittings | Install grab bars in accessible stall | Missing | 80 | L.F. |
| Main Building | $2,601 | Plumbing Fixtures | Replace drinking fountain | Inadequate | 1 | Ea |
| Main Building | $1,802 | Communications & Security | Replace public telephone | Inadequate | 1 | Ea |
| Main Building | $30,828 | Special Purpose Room | Remove one fixture and create accessible stall. | Inadequate | 2 | Ea |
| Site Features | $2,097 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Missing | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Thompson Hill Total | $51,098 |  |  |  |  |  |
| Watonwan |  |  |  |  |  |  |
| Main Building | $812 | Fittings | Replace accessible restroom signage. | Inadequate | 4 | Ea |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Site Features | $1,092 | Pedestrian Paving | Replace Concrete Curb Cut with ADA Curb Cut | Missing | 1 | Ea |
| Site Features | $3,289 | Water Supply | Install Domestic Water Faucet Piping and Drain | Missing | 1 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Watonwan Total | $57,861 |  |  |  |  |  |
| Worthington TIC |  |  |  |  |  |  |
| Main Building | $431 | Exterior Doors | Repair aluminum door | Damaged | 1 | Ea |
| Main Building | $2,033 | Fittings | Install grab bars in accessible stall | Missing | 12 | L.F. |
| Main Building | $749 | Fittings | Install mirror at accessible height. | Missing | 2 | Ea |
| Main Building | $3,660 | Fittings | Provide accessible service counter | Inadequate | 12 | L.F. |
| Main Building | $812 | Fittings | Replace accessible restroom signage | Inadequate | 4 | Ea |
| Main Building | $25,492 | Fittings | Replace toilet partitions | Damaged | 9 | Ea |
| Main Building | $1,073 | Plumbing Fixtures | Provide protective insulation for exposed piping | Missing | 8 | Ea |
| Main Building | $3,604 | Communications & Security | Replace public telephone | Inadequate | 2 | Ea |
| Main Building | $51,705 | Special Purpose Room | Construct Single-User Toilet Room | Missing | 1 | Ea |
| Site Features | $4,581 | Water Supply | Replace Exterior Drinking Fountain; ADA Accessible | Inadequate | 2 | Ea |
| Auto Parking | $214 | Parking Lots | Install ADA "Van Accessible" Parking Sign | Inadequate | 1 | Ea |
| Worthington TIC Total | $94,354 |  |  |  |  |  |
| Grand Total | $1,942,175 |  |  |  |  |  |
| Note: The following Rest Areas have no ADA Deficiencies: Brainerd Lakes Welcome Center, Albert Lea TIC, and Marion Rest Area |  |  |  |  |  |  |

Appendix D

Statewide APS Prioritization Summary

### District 1

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 73 | TH 73/LAKE ST & 3rd AVE NW | None | 4 | 47 |
| 33 | GILLETTE AVE (WAL-MART) | None | 0 | 0 |
| 33 | DODDRIDGE AVE | None | 4 | 114 |
| 33 | CARLTON AVE | None | 2 | 69 |
| 33 | CLOQUET AVE | None | 2 | 60 |
| 33 | NORTH RD & FREEMAN RD | None | 4 | 118 |
| 210 | BLACK BEAR CASINO | None | 2 | 69 |
| 2 | CSAH 62, W JCT (BN RR PRE-EMPT) | None | 3 | 80 |
| 2 | CSAH 62, E JCT (SPAN WIRE) | None | 0 | 0 |
| 2 | MIDWAY RD (CSAH 13) | None | 0 | 0 |
| 2 | BOUNDARY AVE | None | 4 | 106 |
| 53 | I-35 OFF RAMP (22nd AVE W) | None | 0 | 0 |
| 53 | HAINES RD | None | 2 | 69 |
| 53 | MALL DRIVE (WAL-MART) | None | 0 | 0 |
| 53 | ARROWHEAD RD | None | 3 | 108 |
| 53 | STEBNER RD | None | 0 | 0 |
| 53 | CIRRUS & SUGAR MAPLE DR | None | 0 | 0 |
| 53 | LAVAQUE RD | None | 0 | 0 |
| 53 | UGSTAD RD | None | 0 | 0 |
| 53 | CSAH 13 (MIDWAY RD) | None | 3 | 91 |
| 194 | CSAH 13 (MIDWAY RD) | None | 0 | 0 |
| 169 | CENTRAL AVE | None | 4 | 58 |
| 169 | 1st AVE E | None | 4 | 61 |
| 169 | 3rd AVE E | None | 4 | 61 |
| 53 | PARK/GRANT AVES | None | 3 | 73 |
| 61 | CSAH 10 (BROADWAY AVE) | None | 4 | 72 |
| 2 | CSAH 63 (BN RR PRE-EMPT) | None | 0 | 0 |
| 2 | TH 38 (3rd AVE) | None | 4 | 101 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 2 | 1st AVE NW | None | 4 | 86 |
| 2 | TH 169-W JCT (POKEGAMA AVE) | None | 4 | 94 |
| 2 | 1st AVE NE | None | 4 | 87 |
| 2 | TH 169 - E JCT (6th AVE NE) | None | 3 | 79 |
| 2 | 7th AVE NE (BN RR PRE-EMPT) | None | 4 | 95 |
| 38 | (I.e.- 3rd AVE) & 14th ST NW | None | 4 | 79 |
| 169 | 29th ST S | None | 2 | 62 |
| 169 | 25st ST S | None | 3 | 77 |
| 169 | 21st ST S (TARGET) | None | 4 | 104 |
| 169 | 13th ST SE | None | 4 | 82 |
| 169 | 10th ST SE (CSAH 23) | None | 4 | 107 |
| 169 | 1st ST SE (CSAH 3 - RIVER RD) | None | 4 | 78 |
| 169 | 2nd ST N | None | 4 | 95 |
| 169 | 3rd ST N | None | 4 | 77 |
| 169 | 8th AVE NE | None | 4 | 90 |
| 169 | 13th AVE NE | None | 4 | 79 |
| 169 | TH 73 (W JCT) WAL-MART | None | 3 | 89 |
| 169 | LOWES & IRON GATE MALL | None | 3 | 90 |
| 169 | 9th AVE W (NEWBURG RD) | None | 1 | 35 |
| 169 | TH 37 (40th ST) | None | 4 | 105 |
| 169 | 37th ST | None | 2 | 72 |
| 169 | 25th ST (CSAH 63) | None | 3 | 81 |
| 169 | 23rd ST | None | 3 | 80 |
| 169 | HOWARD ST (CSAH 73 - N JCT) | None | 3 | 90 |
| 23 | W RAMP TERMINALS I-35 | None | 3 | 66 |
| 48 | E RAMP TERMINALS I-35 | None | 3 | 84 |
| 48 | WEBER AVE | None | 2 | 46 |
| 48 | CR134/140 (MORRIS AVE) | None | 2 | 40 |
| 48 | LADY LUCK DR (GRAND CASIO ENT) | None | 0 | 0 |
| 11 | KEENAN DRIVE / VALLEY PINE CR | None | 3 | 87 |
| 11 | SHOREWOOD DRIVE | None | 1 | 38 |
| 11 | 11th ST | None | 3 | 62 |
| 11 | 6th AVE W | None | 4 | 89 |
| 11 | 3rd AVE W (& TH 71 - E JCT) | None | 4 | 86 |
| 53 | 17th ST | None | 4 | 74 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 53 | 11th ST | None | 4 | 75 |
| 53 | 7th ST | None | 4 | 69 |
| 53 | TH 11 (4th ST) | None | 4 | 69 |
| 73 | CSAH 61 | None | 0 | 0 |
| 73 | TH 27(E JCT) | None | 4 | 95 |
| 169 | CSAH 7 (ENTERPRISE DR) | None | 3 | 80 |
| 53 | CSAH 23 (CN-DWP RR PRE-EMPT) | None | 2 | 48 |
| 2 | 2nd ST (CSAH 11) | None | 4 | 91 |
| 61 | OUTER DRIVE | None | 3 | 66 |
| 61 | CSAH 11 CONN (SA ENT) | None | 3 | 76 |
| 61 | CSAH 26 (SUPER ONE) | None | 4 | 76 |
| 61 | 7th AVE | None | 4 | 51 |
| 61 | 6th AVE | None | 4 | 67 |
| 61 | 4th AVE (CSAH 2) | None | 4 | 62 |
| 53 | 12th AVE W | None | 4 | 106 |
| 53 | 13th ST S | None | 4 | 125 |
| 53 | TH 169 (WEST RAMP TERMINALS) | None | 1 | 31 |
| 53 | TH 169 (EAST RAMP TERMINALS) | None | 1 | 20 |
| 53 | CSAH 135 - N JCT & CSAH 102 | None | 2 | 56 |

### District 2

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 2 | TH 92 | None | 4 | 84 |
| 71 | ANNE STREET | None | 2 | 50 |
| CSAH 15 | ANNE STREET | None | 4 | 89 |
| 2 | CSAH 11/MOBERG | None | 2 | 63 |
| 197 | TH 71 | None | 0 | 0 |
| 197 | MIDDLE SCHOOL RD | None | 1 | 36 |
| 197 | HANNAH AVE. | None | 1 | 42 |
| 197 | MALL ENTRANCE | None | 4 | 81 |
| 197 | RIDGEWAY | Installed (A,B,C,D) | 4 | 65 |
| 197 | IRVINE AVE. | None | 4 | 101 |
| 197 | 23RD ST. | None | 4 | 89 |
| 197 | 15TH ST. | Installed (A,B,C,D) | 4 | 71 |
| 197 | 10TH ST. | Installed (A,B,C,D) | 4 | 59 |
| 197 | 5TH ST. | Installed (A,C,D) | 3 | 60 |
| 197 | 3RD ST. | Installed (A,B,C,D) | 4 | 52 |
| 197 | 2ND ST. | None | 4 | 83 |
| 197 | 1ST ST. | None | 4 | 113 |
| 197 | CSAH 50/P.B. DRIVE | None | 2 | 63 |
| IRVINE AVE. | 5TH ST. | None | 4 | 93 |
| IRVINE AVE. | 15TH ST. | None | 4 | 87 |
| T.H. 71 | S. JCT. TH 2 | None | 0 | 0 |
| CSAH 7 | HIGH SCHOOL | None | 2 | 49 |
| 2 | GRANT UTLEY | Installed (A,B,C) | 3 | 74 |
| 2 | TH 371 | None | 3 | 82 |
| 2 | ASH ST. | None | 4 | 94 |
| 2 | BROADWAY | None | 4 | 89 |
| 2 | MAIN | None | 4 | 88 |
| 2ND ST. | BROADWAY | None | 4 | 91 |
| 2ND ST. | MAIN | None | 4 | 112 |
| 2 | FISHER AVE. | None | 4 | 121 |
| 2 | 2ND ST. | None | 4 | 61 |
| 2 | 5TH AVE. NE | None | 0 | 0 |
| 2 | TH 220 | None | 4 | 103 |
| 220 | 14TH ST. | None | 4 | 106 |
| 1ST ST | 3RD AVE. | None | 4 | 77 |
| 2B | 2ND ST. NE | None | 2 | 40 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 2ND ST. | DEMERS | None | 4 | 80 |
| 4TH ST. | DEMERS | None | 4 | 71 |
| 2 | JOHNSON AVE. | None | 4 | 79 |
| 34 | CENTRAL AVE. | None | 4 | 93 |
| 34 | CSAH 6 | None | 4 | 101 |
| 34 | MAIN ST. | None | 4 | 103 |
| 34 | TH 71 | None | 4 | 110 |
| 11 | MAIN ST. | None | 4 | 61 |
| 89 | 6TH STREET | None | 4 | 97 |
| 11 | TH 89 | None | 4 | 83 |
| 59 | TH 32 | Installed (A,B,C,D) | 4 | 86 |
| 32 | 1ST ST. | Installed (A,B,C,D) | 4 | 70 |
| 32 | 2ND ST. | Installed (A,B,C,D) | 4 | 69 |
| 59 | ATLANTIC | None | 4 | 81 |
| 1ST ST | LABREE | Installed (A,B,C,D) | 4 | 64 |
| 1ST ST | PENNINGTON | None | 2 | 35 |
| 59 | LABREE | Installed (A,B,C,D) | 4 | 66 |
| 32 | T.H. 1 / 8TH ST. | None | 4 | 89 |
| 59 | 1ST ST. | None | 4 | 113 |
| 59 | ANTHONY | None | 4 | 112 |
| 371 | T.H. 200 | None | 0 | 0 |
| 371 | 5TH ST. | None | 4 | 85 |
| 371 | TH 34 | None | 2 | 51 |
| 11 | LAKE ST. | None | 3 | 70 |
| 11 | TH 313 | None | 2 | 51 |

### District 3

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 94 | 94 WB OFF RAMP/(37) | None | 4 | 89 |
| 55 | (5) /Excelsior Avenue | None | 4 | 115 |
| 10 | Liberty La. Rolling Ridge | None | 1 | 41 |
| 10 | <CR81> & (17) | None | 0 | 0 |
| 10 | 25 E Jct. Lake St | None | 4 | 82 |
| 10 | (5) Eagle Lake Rd. | None | 4 | 119 |
| 10 | CR 43 | None | 3 | 85 |
| 25 | 5TH Street NE | None | 4 | 104 |
| 25 | (35) | None | 4 | 94 |
| 25 | 55 (25=Central Ave) | None | 4 | 149 |
| 25 | Wal Mart/Hi School Ent | None | 4 | 111 |
| 55 | 3rd Ave NE <114> | None | 3 | 82 |
| 55 | (35) | None | 3 | 89 |
| 55 | 1st St. NE | None | 3 | 84 |
| 55 | 3rd St So./2nd St. So. | None | 3 | 86 |
| 55 | (34) | None | 2 | 52 |
| 55 | (134) | None | 2 | 60 |
| 65 | (30) /<43> Main St. | None | 4 | 133 |
| 65 | 95 W Ramp | None | 4 | 87 |
| 65 | 95 E Ramp | None | 4 | 83 |
| 95 | Fern St/1st Ave. W | None | 4 | 89 |
| 95 | 293 Dellwood (95=1st St) | None | 4 | 74 |
| 95 | (30) Main St 95=1st Ave. | None | 4 | 97 |
| 95 | (27) Buchanan St. | None | 4 | 79 |
| 95 | Garfield St. | None | 4 | 101 |
| 95 | (34) Xylite St. NE | None | 4 | 105 |
| 95 | Flanders St. | None | 4 | 105 |
| 10 | 24 (6) Center St. | None | 4 | 127 |
| 24 | (75) | None | 4 | 141 |
| 24 | (8) | None | 4 | 100 |
| 94 | 24 North Ramp | None | 4 | 94 |
| 94 | 24 South Ramp | None | 4 | 92 |
| 12 | (3) Bdwy (12=Cokato St) | None | 4 | 94 |
| 23 | (2) Red River Ave. | None | 4 | 80 |
| 23 | Chapel Street | None | 4 | 107 |
| 12 | (30) Bridge Ave. | Installed (A,B,C,D) | 4 | 119 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 12 | (30) | Installed (C,D) | 2 | 60 |
| 12 | Tiger Drive | Installed (A,B,C,D) | 4 | 108 |
| 12 | <139> County Line Rd. | None | 4 | 114 |
| 10 | Waco St NW | None | 3 | 97 |
| 10 | Joplin Ave. - 185th Ave. | None | 4 | 150 |
| 10 | <44>Upland Ave. | None | 4 | 100 |
| 10 | (1) Proctor Ave. | None | 4 | 103 |
| 10 | Jackson Ave. | None | 4 | 107 |
| 10 | Main St. | None | 4 | 104 |
| 169 | 10 North Ramp | None | 0 | 0 |
| 169 | (12) Main St./Nowthen Rd. | None | 4 | 126 |
| 169 | School St./Elk Hills Dr. | None | 3 | 83 |
| 169 | Jackson Ave./193rd | None | 4 | 125 |
| 169 | 197th Ave. NW | None | 3 | 87 |
| 23 | TH25- .9 Mi. W of Foley | None | 4 | 114 |
| 65 | (5) | None | 4 | 113 |
| 55 | (8) Parkdale (55=Oak) | None | 4 | 94 |
| 23 | (36) Old US 169/Central | None | 4 | 73 |
| 23 | 95 (8) | None | 4 | 153 |
| 25 | School Blvd | None | 4 | 114 |
| 25 | Chelsea Road | None | 4 | 109 |
| 25 | (94) WB Ramp | None | 2 | 50 |
| 25 | <117> Oakwood Dr.(94ebrmp) | None | 4 | 96 |
| 25 | (58) 7th St. | None | 4 | 89 |
| 25 | (75) Broadway (25=Pine) | None | 4 | 79 |
| 25 | River St. (25=Pine St.) | None | 4 | 86 |
| 25 | (11) / (14) | None | 4 | 110 |
| 94 | EB RAMP CSAH 18 | None | 2 | 74 |
| 94 | WB RAMP CSAH 18 | None | 1 | 41 |
| CSAH 75 | CSAH 18/39 | None | 1 | 41 |
| 25 | (37) Forest City Rd NE | None | 4 | 110 |
| 12 | 25/(12) Buffalo Ave. S. W. Jct. | None | 4 | 91 |
| 23 | 65 N Jct. (6) Forest Ave. | None | 4 | 87 |
| 23 | 65 S Jct. 1.3 Mi S of Mora | None | 4 | 105 |
| 23 | Washburn Ave. (23=Hoffman) | Installed (A,B,C,D) | 4 | 73 |
| 95 | (29) Rum River | None | 4 | 91 |
| 10 | (2) (12) (21) | None | 4 | 105 |
| 23 | CSAH 71 Lt/CR 67 Rt | None | 4 | 93 |
| 10 | (26) | None | 4 | 114 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 15 | CSAH 47 Lt/CR 136 Rt | None | 0 | 0 |
| 10 | E. St. Germain St. | None | 4 | 110 |
| 10 | (7) 15th Ave. S.E. | None | 4 | 116 |
| 15 | 23/2nd St. S.JCT | None | 4 | 108 |
| 15 | 23/75 (23=Division)N.JCT | None | 4 | 137 |
| 15 | <135> 3rd St. No | None | 4 | 90 |
| 15 | (4) 8th St. N. | None | 1 | 33 |
| 15 | 12th St. N. | None | 2 | 66 |
| 15 | (120) 20th St. N.(was CR 134) | None | 4 | 133 |
| 15 | (1) | None | 4 | 117 |
| 23 | 33rd Ave. (23=Division St.) | None | 4 | 110 |
| 23 | 29th Ave. (23=Division St.) | None | 4 | 107 |
| 23 | 25th Ave. (23=Division St.) | None | 4 | 108 |
| 23 | 22nd Ave. (23=Division St.) | None | 4 | 97 |
| 23 | Cooper Ave | None | 4 | 120 |
| 23 | Memorial Dr. (23=Division St.) | To Be Installed | 4 | 132 |
| 23 | 14th Ave. S. (23=Division St. ) | To Be Installed | 4 | 131 |
| 23 | 12th Ave. S. (23=Division St.) | To Be Installed | 1 | 50 |
| 23 | 7th Ave. S. (23=Division St. ) | To Be Installed | 4 | 131 |
| 23 | 5th Ave. S. (23=Division St. ) | To Be Installed | 4 | 130 |
| 23 | Wilson Ave. (23=Division St.) | To Be Installed | 4 | 115 |
| 23 | Lincoln Ave. | None | 4 | 116 |
| 23 | 14th Ave. SE | None | 4 | 120 |
| 23 | CSAH 1 | None | 4 | 113 |
| 94 | 241 (36) 94WBRMP | None | 4 | 83 |
| 241 | Edgewood St. | None | 4 | 114 |
| 241 | (19) (35) Main St. | None | 4 | 138 |
| 241 | Nabor Ave | None | 2 | 54 |
| 241 | 4TH ST NE | None | 4 | 125 |
| 241 | Larabee Ave NE | None | 4 | 128 |
| 71 | <186> 12th St S | None | 4 | 97 |
| 71 | (17) Sinclair Lewis Ave | None | 4 | 91 |
| 15 | (29) | None | 4 | 94 |
| 15 | CSAH 33 (Benton) | None | 2 | 72 |
| 15 | 18th St N | Installed (C,D) | 2 | 55 |
| 10 | (11) 2.5 Mi E of Becker | None | 4 | 130 |
| 23 | 28TH AVE S. | None | 3 | 80 |
| 23 | 10th Ave. S. | None | 4 | 110 |
| 23 | 6th Ave. S. (23=2nd St. S.) | None | 4 | 96 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 23 | <135> 2nd Ave. (23=2nd St.) | None | 4 | 106 |
| 23 | Waite Ave (23=2nd St S) | None | 4 | 122 |
| 169 | (4) Fremont Ave | None | 4 | 93 |
| 169 | 210 S. Jct. Minn Ave. - 2nd St. | None | 4 | 85 |
| 210 | (48) Highland Senic Dr. | None | 3 | 71 |
| 210 | Knollwood Dr. | None | 4 | 119 |
| 210 | 371 W. Jct. | None | 4 | 105 |
| 210 | Golf Course Rd. | None | 4 | 125 |
| 210 | Delmont Rd./Westgate Ent. | None | 4 | 103 |
| 371 | <160> Excelsior Rd. | None | 4 | 107 |
| 371 | (48) Highland Scenic Dr. | None | 4 | 130 |
| 371 | College Rd./Glory Rd. | None | 4 | 132 |
| 371 | Woida Road | None | 4 | 124 |
| 371 | (77)/(49) | None | 4 | 119 |
| 18 | TH 25 Mi. E. of Brainerd | None | 4 | 137 |
| 25 | 210 (25=Mill Ave./8th Ave. NE) | None | 4 | 136 |
| 210 | (20) 4th St. NW 210=Wash | None | 4 | 102 |
| 210 | N 4th St. (210=371=Wash) | None | 4 | 92 |
| 210 | 371 E. Jct. Wash/& 6th | None | 3 | 84 |
| 210 | 18 8th St. 210=Washington | None | 4 | 96 |
| 210 | (5) 13th St/Gillis Ave. | None | 4 | 102 |
| 210 | 4th Ave. NE | None | 2 | 61 |
| 371 | Buffalo Hills Ln. | None | 4 | 116 |
| 371 | Quince St. (371=S 6th) | None | 4 | 80 |
| 371 | Laurel St. (371=S 6th) | None | 4 | 80 |
| 371 | 371 S. 6th St. (322=Oak St.) | None | 4 | 99 |
| 10 | 27 East Ramp | None | 4 | 118 |
| 10 | 27 West Ramp | None | 4 | 102 |
| 27 | 2nd St. NW/ (52) Lindb Dr. | Installed (A,B,C,D) | 4 | 95 |
| 27 | 1st St. SE (27=Broadway) | None | 4 | 86 |
| 27 | 1st St. SE @ 1st Ave. SE | None | 4 | 65 |
| 27 | 4th St. NE | None | 4 | 67 |
| 27 | 11th St. NE | None | 4 | 102 |
| 27 | Wal Mart Entrance | None | 4 | 114 |
| 71 | (38) 2nd Ave. SE | None | 4 | 93 |
| 169 | Grand Casino Ent. | None | 2 | 59 |
| 371 | (77) / (13) | None | 4 | 117 |
| 371 | (18) Hazelwood Dr. | None | 4 | 106 |
| 371 | (11) Main St. | None | 4 | 75 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 371 | 84 Mill St. | None | 4 | 78 |
| 10 | (43 / 42) 4th St. (10=2 Ave.) | None | 4 | 51 |
| 10 | TH 10/TH 210 (6th St.) | None | 4 | 120 |
| 10 | 71 Jefferson St. Master | None | 4 | 107 |
| 10 | (20) / (50) | None | 4 | 93 |
| 71 | 29 Colfax (71=Jefferson) | None | 4 | 79 |
| 71 | Bryant (71=Jefferson) | None | 4 | 76 |
| 371 | (16) Myers Rd | None | 4 | 110 |

### District 4

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 29 | Nokomis Street | None | 4 | 93 |
| 29 | Broadway | Installed (A,B,C,D) | 4 | 93 |
| 29 | C.S.A.H. 43/CO. RD. 70 (McKay Avenue) | None | 2 | 69 |
| 27 | McKay Avenue | None | 2 | 55 |
| 29 | 5th Avenue | None | 4 | 55 |
| 29 | 6th Avenue | None | 4 | 72 |
| 29 | 7th Avenue | None | 4 | 71 |
| 29 | 10th Avenue | None | 4 | 87 |
| 29 | 15th Avenue | None | 4 | 85 |
| 29 | 17th Avenue | None | 2 | 54 |
| 29 | 22nd Avenue | None | 3 | 76 |
| 29 | 30th Avenue | None | 4 | 115 |
| 29 | TH 27 (34th Avenue) | None | 4 | 137 |
| 29 | Dakota Street | None | 3 | 73 |
| 29 | 50th Avenue | None | 4 | 107 |
| 29 | Ramps C and D | None | 3 | 96 |
| 29 | TH 9/TH 12 (Atlantic Avenue) | None | 4 | 113 |
| 9 | TH 12 (Atlantic Avenue) | None | 4 | 92 |
| 59 | TH 34 (Birch Drive) | None | 3 | 74 |
| 10 | Airport Road/Wine Lake Road | None | 2 | 52 |
| 34 | C.S.A.H. 21 (Roosevelt Avenue) | None | 4 | 105 |
| 59 | C.S.A.H. 6 | None | 4 | 105 |
| 10 | Kris Street | None | 4 | 132 |
| 10 | Main Street | None | 4 | 85 |
| 28 | TH 29 and TH 104 (Franklin Street) | None | 4 | 77 |
| 10 | C.S.A.H 19 (Parke Avenue) and CO. RD. 117 | None | 4 | 87 |
| 10 | 34th Street | None | 4 | 101 |
| 10 | 32nd Street | None | 4 | 129 |
| 10 | 1st Avenue N and 21st Street | None | 4 | 140 |
| 10 | 14th Street | None | 2 | 52 |
| 10 | 11th Street | None | 4 | 86 |
| 10 | 8th Street | None | 4 | 106 |
| 231 | 4th Street | None | 4 | 94 |
| 231 | 5th Street | None | 4 | 60 |
| 231 | 6th Street | None | 4 | 69 |
| 231 | TH 75 (8th Street) | None | 4 | 83 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 75 | 12th Avenue S | None | 4 | 112 |
| 75 | 20th Avenue S | None | 4 | 96 |
| 75 | 24th Avenue S | None | 4 | 121 |
| 75 | 30th Avenue S | None | 3 | 87 |
| 75 | 40th Avenue S | None | 4 | 111 |
| I-94 | 20th Street | None | 1 | 23 |
| 9 | 7th Street | None | 4 | 69 |
| 9/ 59 | TH 28 (5th Street) | None | 4 | 52 |
| 59 | TH 108 (1st Avenue) | None | 4 | 81 |
| 59 | TH 108 (Mill Street) | None | 4 | 75 |

### Metro

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| I35 | 185TH AV/(60) WEST RAMP | None | 1 | 22 |
| I35 | 50 (5) WEST RAMP | None | 2 | 66 |
| I35 | 50 (5) EAST RAMP | None | 2 | 53 |
| I35 | CSAH 46/162ND ST - WEST RAMP | None | 1 | 31 |
| I35 | CSAH 46/162ND ST - EAST RAMP | None | 1 | 34 |
| I35 | East Ramp & TH 97 | None | 0 | 0 |
| I35 | West Ramp & TH 97 | None | 0 | 0 |
| I35 | (2) BROADWAY AV.W. RAMP | None | 3 | 60 |
| I35 | (2) BROADWAYAV. E. RAMP / MASTER | None | 3 | 58 |
| I35 | 61/VIKING - WEST RAMP / MASTER | None | 1 | 38 |
| I35 | 61/VIKING - EAST RAMP | None | 1 | 23 |
| I35 | I35 EAST RAMP | None | 3 | 67 |
| I35 | I35 WEST RAMP / MASTER | None | 3 | 58 |
| I35E | (11) SOUTH RAMP | None | 3 | 72 |
| I35E | (11) NORTH RAMP | None | 3 | 70 |
| I35E | (30) DIFFLEY RD E RAMP | None | 3 | 74 |
| I35E | (30) DIFFLEY RD W RAMP | None | 3 | 84 |
| I35E | 110 E RAMP | None | 1 | 41 |
| I35E | 110 W RAMP | None | 1 | 30 |
| I35E | (30) LARPENTEUR E RAMP | None | 3 | 64 |
| I35E | (30) LARPENTEUR W RAMP / MASTER | None | 3 | 71 |
| I35E | (21) LIT CAN RD E RAMP / MASTER | None | 3 | 71 |
| I35E | (21) LIT CAN RD W RAMP | None | 3 | 66 |
| I35W | BURNSVILLE PKWY E RAMP w/ MASTER | To Be Installed | 3 | 86 |
| I35W | BURNSVILLE PKWY W RAMP | To Be Installed | 3 | 85 |
| I35W | W 106TH ST E RAMP | None | 3 | 71 |
| I35W | W 94th ST E RAMP | None | 3 | 79 |
| I35W | W 94TH ST W RAMP MASTER | None | 3 | 86 |
| I35W | W 90TH ST E RAMP | None | 3 | 69 |
| I35W | W 90TH ST W RAMP MASTER | None | 3 | 70 |
| I35W | W 82ND ST. EAST RAMP | None | 3 | 79 |
| I35W | W 82ND ST. WEST RAMP | None | 3 | 78 |
| I35W | W 76TH STREET WEST RAMP | None | 1 | 29 |
| I35W | LYNDALE AV N RAMP | None | 3 | 67 |
| I35W | LYNDALE AV S RAMP | None | 3 | 63 |
| I35W | (46) CLEVELAND AV | None | 3 | 73 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| I35W | LONG LAKE ROAD | None | 2 | 54 |
| I35W | COUNTY ROAD D EAST RAMP | None | 3 | 74 |
| I35W | COUNTY ROAD D WEST RAMP | None | 4 | 110 |
| I35W | COUNTY ROAD I W RAMP / MASTER | None | 0 | 0 |
| I35W | COUNTY ROAD I - EAST RAMP | None | 1 | 35 |
| I35W | COUNTY ROAD J WEST RAMP / MASTER | None | 0 | 0 |
| I35W | COUNTY ROAD J EAST RAMP | None | 1 | 30 |
| I394 | PLYMOUTH RD (61) N RAMP | None | 1 | 35 |
| I394 | PLYMOUTH RD (61) S RAMP w/ MASTER | None | 1 | 31 |
| I394 | RIDGEDALE DR N RAMP | None | 0 | 0 |
| I394 | RIDGEDALE DR S RAMP | None | 1 | 29 |
| I394 | (73) N RAMP (CONTROLLER @ N FR RD) | None | 1 | 33 |
| I394 | (73) S RAMP | None | 1 | 31 |
| I394 | S Ramp & General Mills Blvd w/Master | None | 2 | 50 |
| I394 | N Ramp & General Mills Blvd | None | 1 | 41 |
| I394 | LOUISIANA AV N RAMP | None | 2 | 59 |
| I394 | LOUISIANA AV S RAMP | None | 2 | 55 |
| I394 | XENIA AV/PARK PL NR | None | 3 | 81 |
| I394 | PARK PL BLVD SR | None | 2 | 53 |
| I494 | 24TH AV. (MALL OF AMERICA) | None | 2 | 73 |
| I494 | 12TH AV. NORTH RAMP w/Master | None | 2 | 46 |
| I494 | 12TH AV. SOUTH RAMP | None | 2 | 59 |
| I494 | (35) PORTLAND NORTH RAMP | None | 3 | 87 |
| I494 | (35) PORTLAND SOUTH RAMP | None | 3 | 73 |
| I494 | NICOLLET AV. NORTH RAMP | None | 3 | 64 |
| I494 | NICOLLET AV. SOUTH RAMP | None | 3 | 64 |
| I494 | LYNDALE AV. NORTH RAMP | None | 3 | 77 |
| I494 | LYNDALE AV. SOUTH RAMP | None | 3 | 74 |
| I494 | 494 N RAMP w/ MASTER | None | 0 | 0 |
| I494 | 494 S RAMP | None | 0 | 0 |
| I494 | 494 N Ramp & Prairie Center Drive | None | 1 | 26 |
| I494 | 494 N RAMP | None | 2 | 59 |
| I494 | 494 S RAMP/TECH DR MASTER | None | 3 | 78 |
| I494 | VALLEY VIEW @ EAST RAMP | None | 0 | 0 |
| I494 | VALLEY VIEW @ WEST RAMP w/ MASTER | None | 0 | 0 |
| I494 | I 494 at E RAMP | None | 1 | 28 |
| I494 | I494 at W RAMP | None | 1 | 26 |
| I494 | Carlson Pkwy ER w/ MASTER | None | 2 | 69 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| I494 | Carlson Pkwy WR | None | 2 | 63 |
| I494 | 494 E RAMP MASTER | None | 3 | 73 |
| I494 | 494 W RAMP | None | 3 | 75 |
| I494 | Tamarack @ west ramp | None | 0 | 0 |
| I494 | East Ramp & Tamarack | None | 1 | 35 |
| I494 | LAKE ROAD WEST RAMP | None | 2 | 59 |
| I494 | LAKE ROAD EAST RAMP w/ MASTER | None | 2 | 53 |
| I494 | BAILEY ROAD - WEST RAMP | None | 0 | 0 |
| I494 | BAILEY ROAD - EAST RAMP w/MASTER | None | 2 | 50 |
| I494 | 156 CONCORD ST S RAMP | None | 1 | 31 |
| I494 | 149 DODD RD N RAMP | None | 1 | 46 |
| I494 | 149 DODD RD S RAMP | None | 1 | 30 |
| I494 | (31) PILOT KNOB N RAMP w/ MASTER | None | 1 | 41 |
| I494 | (31) PILOT KNOB S RAMP | None | 1 | 28 |
| I694 | (1) E RIVER RD N RAMP | None | 1 | 41 |
| I694 | (1) E RIVER RD S RAMP | None | 1 | 49 |
| I694 | UNIV AV & 694 N RAMP | None | 2 | 45 |
| I694 | UNIV AV & 694 S RAMP | None | 2 | 27 |
| I694 | 65 S. RAMP | None | 0 | 0 |
| I694 | 65 N. RAMP | None | 0 | 0 |
| I694 | 61 NORTH RAMP | None | 3 | 65 |
| I694 | 61 SOUTH RAMP w/ MASTER | None | 3 | 76 |
| I694 | 120 E CO LINE RD N. RAMP | None | 3 | 67 |
| I694 | 120 E CO LINE RD S. RAMP | None | 3 | 72 |
| I694 | 5 WEST RAMP (Controller @ EAST RAMP) | None | 0 | 0 |
| I694 | 5 EAST RAMP | None | 0 | 0 |
| I694 | (10) 10TH ST. N. WEST RAMP w/ MASTER | None | 2 | 53 |
| I694 | (10) 10TH ST N. EAST RAMP | None | 1 | 28 |
| I94 | So. Diamond Lk (49) ROGERS DR MASTER | None | 3 | 91 |
| I94 | 94 S RAMP | None | 0 | 0 |
| I94 | 94 N RAMP | None | 1 | 16 |
| I94 | (30) West Ramp | None | 1 | 27 |
| I94 | (30) East Ramp w/ MASTER | None | 1 | 26 |
| I94 | BOONE AVE 70th St/ N RAMP | None | 1 | 35 |
| I94 | BOONE AV S RAMP w/ MASTER | None | 2 | 68 |
| I94 | SHINGLE CRK PKWY N R w/ MASTER | None | 2 | 58 |
| I94 | SHINGLE CRK PKWY S R | None | 4 | 106 |
| I94 | (68) MCKNIGHT RD N RAMP | None | 2 | 51 |
| I94 | (68) MCKNIGHT SR-BURNS W/MASTER | None | 2 | 59 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| I94 | 120 CENTURY AVE N RAMP | None | 3 | 57 |
| I94 | 120 CENTURY AVE S RAMP | None | 3 | 64 |
| I94 | 95 SOUTH RAMP w/ MASTER | None | 0 | 0 |
| I94 | 95 NORTH RAMP | None | 0 | 0 |
| 100 | W 77TH ST. EAST RAMP | None | 2 | 55 |
| 100 | W 77TH ST. WEST RAMP | None | 2 | 67 |
| 100 | W 70TH ST E RAMP | None | 3 | 76 |
| 100 | W 70TH ST W RAMP w/ MASTER | None | 3 | 90 |
| 100 | W 50TH ST E RAMP | None | 1 | 33 |
| 100 | W 50TH ST W RAMP | None | 2 | 55 |
| 100 | GLENWOOD AV E RAMP MASTER | None | 2 | 52 |
| 100 | GLENWOOD AV W RAMP | None | 3 | 73 |
| 100 | TH 100 West Ramp at 36TH AV N | None | 3 | 78 |
| 100 | TH 100 ER at 36TH Ave N w/ MASTER | None | 3 | 79 |
| 100 | (152) BROOKLYN BLVD | None | 3 | 87 |
| 100 | (10) 57TH AV E RAMP | None | 2 | 34 |
| 100 | (10) 57TH AV W RAMP | None | 3 | 61 |
| 101 | S JCT (101) "Y" | None | 2 | 56 |
| 101 | PIONEER TRAIL ( CSAH-14) CHANH | None | 4 | 108 |
| 101 | LYMAN BLVD CSAH (18) MASTER | None | 4 | 111 |
| 101 | TH 212 & TH 101 South Ramp | None | 2 | 62 |
| 101 | TH 212 & TH 101 No. Ramp/Lake Susan Dr | None | 4 | 115 |
| 101 | (144) 141ST ST | None | 3 | 89 |
| 101 | (36) East Ramp | None | 2 | 60 |
| 101 | (37) SB Off Ramp | None | 2 | 61 |
| 101 | (37) NB Off Ramp | None | 2 | 55 |
| 101 | (42) RIVER RD NE RAMP | None | 2 | 44 |
| 101 | (42) River Rd. SW Ramp | None | 2 | 63 |
| 101 | (39) OTSEGO TWP | None | 2 | 54 |
| 110 | (43) LEXINGTON AVE | None | 4 | 104 |
| 110 | 149 DODD RD w/ MASTER | None | 4 | 106 |
| 110 | (63) DELAWARE AVE | None | 4 | 111 |
| 110 | (14) MENDOTA RD/SOUTHVIEW | None | 2 | 51 |
| 120 | 3M ROAD / MASTER | None | 4 | 90 |
| 120 | CONWAY AVE | None | 2 | 60 |
| 120 | 7TH ST | None | 3 | 70 |
| 120 | (70) 10TH ST N/(34) MINNEHAHA | None | 4 | 110 |
| 120 | HARVESTER AV/ 15TH ST N | None | 4 | 93 |
| 120 | (30) LARPENTEUR AV | None | 2 | 58 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 120 | 5 N JCT CENTURY-34TH / MASTER | None | 2 | 74 |
| 120 | (25) CR "B" SO AV/40TH ST N | None | 4 | 91 |
| 120 | 7TH AV E/ 47TH ST N | None | 3 | 74 |
| 120 | JOY RD | None | 4 | 98 |
| 120 | (19) CO RD D/60TH ST/LG LK MASTER CAB | None | 4 | 123 |
| 120 | CENTURY COLLEGE ENTRANCE | None | 3 | 64 |
| 120 | WOODLAND DR. / NO. ENTRANCE | None | 2 | 65 |
| 13 | (23) FIVE HAWKS AVE. | None | 2 | 56 |
| 13 | DULUTH Ave / 1st Conn w/ MASTER | None | 4 | 120 |
| 13 | (21) EAGLE CREEK | None | 4 | 120 |
| 13 | (44)160TH ST/MAIN AV | None | 2 | 71 |
| 13 | FISH POINT ROAD | None | 4 | 105 |
| 13 | South Park Dr/Boudin ST/Com Ave. | None | 3 | 99 |
| 13 | (42) | None | 3 | 94 |
| 13 | CONNELLY PKWY | None | 4 | 111 |
| 13 | (16) MCCOLL w/MASTER | None | 3 | 93 |
| 13 | 126th ST | None | 0 | 0 |
| 13 | 101 | None | 2 | 66 |
| 13 | (31) LYNN AV w/ MASTER | None | 4 | 128 |
| 13 | WASHBURN AV S (DUMP RD) | None | 2 | 71 |
| 13 | (5) | None | 4 | 136 |
| 13 | NICOLLET AVE. | None | 3 | 98 |
| 13 | PORTLAND AVE | None | 4 | 112 |
| 13 | 12TH AVE S/PARKWOOD DR. | None | 4 | 115 |
| 13 | (11) W. RIVER HILLS DR. | None | 4 | 118 |
| 13 | (32) CLIFF ROAD | Installed(A,B,C,D) | 4 | 114 |
| 13 | RIVER HILLS DRIVE | To Be Installed | 4 | 114 |
| 13 | (30) DIFFLEY/CEDAR | To Be Installed | 4 | 126 |
| 13 | SILVER BELL ROAD | None | 3 | 106 |
| 13 | BLACKHAWK RD | None | 3 | 78 |
| 13 | (28) YANKEE DOODLE ROAD | None | 3 | 100 |
| 13 | MENDOTA HEIGHTS RD. | None | 1 | 34 |
| 13 | (31) PILOT KNOB ROAD | None | 3 | 88 |
| 13 | 13 w/ MASTER CAB | None | 4 | 106 |
| 13 | 13 N.B. CONNECTION | None | 3 | 86 |
| 149 | WESCOTT RD | None | 3 | 76 |
| 149 | (73) OPPERMAN/BECKER RD w/ MASTER | None | 3 | 108 |
| 149 | (28) YANKEE DOODLE ROAD | None | 4 | 149 |
| 149 | LONE OAK PARKWAY | None | 4 | 113 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 149 | NORTHWEST PKWY/BLUE GENTIA/ MASTER | None | 4 | 97 |
| 149 | MENDOTA HGTS ROAD | None | 3 | 84 |
| 156 | 156 CONCORD ST N RAMP w/ MASTER | None | 0 | 0 |
| 156 | VILLAUME AV (156=CONCORD) | To Be Installed | 4 | 90 |
| 156 | ARMOUR AV (156=CONCORD) | None | 2 | 61 |
| 156 | (14) GRAND AVE / JOHN CARROL BLVD | None | 4 | 105 |
| 156 | WENTWORTH (156=CONCORD) | None | 2 | 57 |
| 156 | BRYANT AV (156=CONCORD) | None | 3 | 62 |
| 21 | 282 2ND ST / 21=BROAD | Installed(A,B,C,D) | 4 | 80 |
| 252 | 66TH AV N | None | 4 | 118 |
| 252 | 70TH AV N | None | 2 | 71 |
| 252 | 73RD AV N | None | 3 | 109 |
| 252 | BROOKDALE DR MASTER | None | 4 | 110 |
| 252 | 81ST AV / Humboldt Ave | None | 4 | 131 |
| 252 | 85TH AV (109) | None | 0 | 0 |
| 280 | Larpenteur Ave. East Ramp w/Master | To Be Installed | 2 | 53 |
| 280 | Larpenteur Ave. West Ramp | To Be Installed | 2 | 53 |
| 3 | (74) 50 S.JCT. CHPPND-ASH w/ MASTER | None | 4 | 115 |
| 3 | 50 N. JCT. CHIPPENDALE-ELM | None | 4 | 125 |
| 3 | CSAH 46/ 160th St. | None | 4 | 112 |
| 3 | (42) 150TH STREET | None | 4 | 115 |
| 3 | 145TH ST. W. (3=MAIN AV) | None | 4 | 89 |
| 3 | CONNEMARA TRAIL | None | 2 | 62 |
| 3 | MCANDREWS RD CSAH 38 LT/ROSMNT | None | 2 | 51 |
| 3 | RED PINE LANE | None | 2 | 52 |
| 3 | (32) CLIFF ROAD w/ MASTER | None | 4 | 112 |
| 3 | (30) DIFFLEY ROAD | None | 3 | 85 |
| 3 | 110 ROBERT TRAIL S. RAMP | None | 0 | 0 |
| 3 | 110 ROBERT TRAIL N. RAMP | None | 0 | 0 |
| 36 | (50) HAMLINE AV N. RAMP / MASTER | None | 4 | 111 |
| 36 | (50) HAMLINE SR/COMMERCE | None | 4 | 99 |
| 36 | (53) DALE STREET SO. RAMP | None | 2 | 43 |
| 36 | (53) DALE STREET NO. RAMP / MASTER | None | 2 | 53 |
| 36 | ENGLISH STREET | None | 4 | 120 |
| 36 | (68) MCKNIGHT RD S RAMP | None | 1 | 30 |
| 36 | (68) MCKNIGHT RD N RAMP | None | 1 | 29 |
| 36 | MARGARET STREET MASTER CAB | None | 4 | 103 |
| 36 | 120 DIVISION ST | None | 4 | 117 |
| 36 | HADLEY AVE | None | 3 | 75 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 36 | (36) HILTON TRAIL | None | 2 | 62 |
| 36 | (17) LAKE ELMO AVE. | None | 0 | 0 |
| 36 | (15) MANNING AVE | Installed (A,B,C) | 3 | 77 |
| 36 | WASHINGTON AVE. | None | 4 | 122 |
| 36 | (68) OAKGREEN / GREELEY | None | 4 | 129 |
| 36 | (24) (67) OSGOOD AVE. N. | None | 4 | 114 |
| 36 | (36=95=MAIN) NELSON ST / MASTER | None | 4 | 91 |
| 41 | (10) 4TH ST | None | 4 | 73 |
| 41 | Crosstown Blvd / Victoria Dr | None | 4 | 96 |
| 41 | ENGLER ROAD | None | 4 | 119 |
| 41 | CANYON RD M 279 RT/CHASKA | None | 2 | 52 |
| 41 | US 212 & TH 41 South Ramp | None | 1 | 38 |
| 41 | US 212 & TH 41 North Ramp | None | 1 | 28 |
| 41 | HUNDERTMARK | None | 4 | 92 |
| 41 | Pioneer Trail / Jonathan Blvdl | None | 4 | 130 |
| 41 | HAZELTINE BLVD CHASKA | None | 3 | 73 |
| 41 | (18) LYMAN BLVD | None | 4 | 93 |
| 41 | 82nd Street | None | 2 | 51 |
| 47 | 37TH AV NE | None | 3 | 81 |
| 47 | 40TH AV NE | None | 3 | 76 |
| 47 | 44TH AV NE | None | 3 | 79 |
| 47 | 49TH AV NE MASTER | None | 3 | 88 |
| 47 | 53RD AV NE | None | 3 | 85 |
| 47 | 57TH AV NE | None | 4 | 130 |
| 47 | 61ST AV NE | None | 4 | 115 |
| 47 | (6) MISSISSIPPI ST w/ MASTER | None | 4 | 131 |
| 47 | 69TH AV NE | None | 4 | 99 |
| 47 | 73RD AV NE | None | 4 | 130 |
| 47 | (8) OSBORNE RD | None | 4 | 128 |
| 47 | 81ST AV NE | None | 4 | 137 |
| 47 | 85th AVE / <132> | None | 4 | 121 |
| 47 | (3) UNIV AVE | None | 0 | 0 |
| 47 | (30) PLEASANT | None | 4 | 91 |
| 47 | (116) Bunker Lake Blvd | None | 4 | 123 |
| 47 | (5)Nowthen/Xkimo St. | None | 2 | 54 |
| 47 | SUNWOOD (149th Ave N) | None | 4 | 95 |
| 47 | Alpine Drive (153rd) MASTER | None | 2 | 66 |
| 5 | Oak | None | 4 | 135 |
| 5 | OAK AVE @ COMMUNITY DR | None | 3 | 57 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 5 | CSAH 32 | None | 3 | 120 |
| 5 | TH 284 /OLIVE STREET/CO RD 57 | None | 4 | 110 |
| 5 | CO RD 59 / MAIN ST, WACONIA | None | 3 | 98 |
| 5 | (11) VICTORIA DR | None | 4 | 93 |
| 5 | (13) ROLLING ACR Bavaria RD | None | 0 | 0 |
| 5 | 41/ HAZELTINE BLVD | None | 4 | 97 |
| 5 | Century | None | 2 | 81 |
| 5 | GALPIN BLVD | None | 2 | 91 |
| 5 | AUDUBON | None | 2 | 83 |
| 5 | (17) POWERS BLVD | None | 3 | 81 |
| 5 | MARKET BLVD (101) | None | 2 | 58 |
| 5 | GREAT PLAINS BLVD w/ MASTER | None | 2 | 76 |
| 5 | DAKOTA AV (101) | None | 2 | 76 |
| 5 | DELL ROAD | None | 4 | 111 |
| 5 | (4) EDEN PRAIRIE RD | None | 4 | 106 |
| 5 | VENTURE LANE / FULLER RD w/MASTER | None | 3 | 87 |
| 5 | S Ramp & Mitchell Rd | None | 3 | 75 |
| 5 | N Ramp & Mitchell Rd | None | 3 | 83 |
| 5 | POST RD/NORTHWEST DR. - WR | None | 0 | 0 |
| 5 | (68) (34) McKnight -MHAHA | None | 4 | 106 |
| 5 | STILLWATER & LAKEWOOD | None | 4 | 85 |
| 5 | 5 S JCT/Stillwater Blvd | None | 4 | 121 |
| 5 | GRANADA AVENUE | None | 3 | 84 |
| 5 | HADLEY AVE w/MASTER | None | 4 | 143 |
| 5 | IMATION PLACE | None | 3 | 88 |
| 5 | (13) IDEAL AVE. N. | None | 3 | 73 |
| 5 | (15) MANNING AVE. N. | None | 2 | 63 |
| 5 | 58TH ST. N. W/ MASTER | None | 3 | 78 |
| 5 | 36 NORTH RAMPS | None | 1 | 22 |
| 5 | 36 SOUTH RAMPS | None | 1 | 27 |
| 51 | MIDWAY / DAN PATCH | None | 4 | 107 |
| 51 | (56) HOYT AV | None | 3 | 76 |
| 51 | (30) LARPENTEUR AV w/Master | None | 4 | 120 |
| 51 | (114) ROSELAWN AV | None | 4 | 74 |
| 51 | HAR-MAR MALL ENT. | Installed (A,B,C,D) | 4 | 102 |
| 51 | (25) COUNTY ROAD B | Installed (A,B,C,D) | 4 | 116 |
| 51 | (23) COUNTY ROAD C MASTER CAB | None | 4 | 124 |
| 51 | COUNTY ROAD C2 | None | 4 | 111 |
| 51 | LYDIA AV | None | 3 | 85 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 55 | (20) MAIN ST | None | 4 | 107 |
| 55 | (50) Rebecca Park Trail w/ MASTER | None | 4 | 109 |
| 55 | CSAH 92 (DOGWOOD ST) | None | 0 | 0 |
| 55 | (19) | Installed (B,C) | 2 | 62 |
| 55 | Willow Dr. | None | 0 | 0 |
| 55 | (118) ARROWHEAD DR | None | 3 | 98 |
| 55 | (116) PINTO DR | None | 3 | 98 |
| 55 | CLYDESDALE CONNECTION | None | 0 | 0 |
| 55 | (101) W Jct/Sioux Trail | None | 3 | 93 |
| 55 | (101) E JCT/PEONY LA | None | 3 | 112 |
| 55 | (24) ROCKFORD RD | None | 1 | 38 |
| 55 | VICKSBURG LANE | None | 4 | 130 |
| 55 | NIAGARA LANE | None | 4 | 158 |
| 55 | FERNBROOK LANE | None | 2 | 74 |
| 55 | (61) XENIUM LANE | None | 4 | 109 |
| 55 | INDUSTRIAL PK BLVD | None | 3 | 83 |
| 55 | (6) | None | 2 | 62 |
| 55 | (154) W MEDICINE LK | None | 2 | 66 |
| 55 | (73) S SHORE DRIVE | None | 2 | 68 |
| 55 | REVERE LANE | None | 4 | 134 |
| 55 | BOONE AV N | None | 2 | 63 |
| 55 | (156) WINNETKA AV MASTER | None | 3 | 79 |
| 55 | RHODE ISLAND AV | None | 2 | 64 |
| 55 | (40) GLENWOOD AV | None | 2 | 55 |
| 55 | (102) DOUGLAS DRIVE | None | 3 | 101 |
| 55 | 55 & TH 100 SINGLEPOINT | None | 0 | 0 |
| 55 | SCHAPER / OTTAWA | None | 4 | 115 |
| 55 | MEADOW LANE | None | 4 | 128 |
| 55 | THEODORE WIRTH PKWY | None | 4 | 115 |
| 55 | TH.62 North Ramp | None | 2 | 58 |
| 55 | TH.62 South Ramp | None | 2 | 55 |
| 55 | MENDOTA HGTS ROAD | None | 3 | 78 |
| 55 | EAGANDALE BLVD. | None | 0 | 0 |
| 55 | (43) LEXINGTON/BLUE GENTIA | None | 3 | 105 |
| 55 | 149 DODD RD N. JCT / MASTER | None | 3 | 84 |
| 55 | (26) LONE OAK RD | None | 3 | 96 |
| 55 | 149 DODD RD S. JCT | None | 3 | 109 |
| 55 | (63) ARGENTA TRAIL | None | 1 | 34 |
| 55 | GENERAL SIEBEN DRIVE | None | 4 | 130 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 55 | PLEASANT DRIVE | None | 4 | 100 |
| 55 | WESTVIEW DRIVE | None | 4 | 93 |
| 55 | RIVER ST. / MASTER | None | 4 | 78 |
| 55 | PINE ST. | None | 4 | 74 |
| 610 | Broadway S Ramp w/ MASTER | None | 2 | 57 |
| 610 | Broadway N Ramp | None | 2 | 53 |
| 610 | 97th & W Broadway / Winnetka |  | 0 | 0 |
| 610 | Noble Pkwy@95th Av N. |  | 0 | 0 |
| 610 | Zane Ave S Ramp w/ MASTER | None | 3 | 63 |
| 610 | Zane Ave N RAMP | None | 3 | 58 |
| 610 | NOBLE AV S RAMP w/MASTER | None | 3 | 67 |
| 610 | NOBLE AV N RAMP | None | 3 | 67 |
| 610 | E RIVER RD (1) N RAMP | None | 3 | 102 |
| 610 | E RIVER RD (1) S RAMP | None | 2 | 53 |
| 610 | COON RAPIDS BLVD (3) E RAMP | None | 1 | 38 |
| 62 | 62@CLEARWATER/BEACH RD MASTER | None | 2 | 71 |
| 62 | Valley View | None | 1 | 32 |
| 62 | XERXES AVE (31) N R | None | 3 | 66 |
| 62 | XERXES AVE (31) S R | None | 3 | 69 |
| 62 | (35) PORTLAND AV N . RAMP | None | 3 | 62 |
| 62 | (35) PORTLAND AV. S. RAMP | None | 3 | 72 |
| 65 | (2) 40TH AV NE | Installed (A,B,C,D) | 4 | 103 |
| 65 | 41ST AV NE | None | 4 | 101 |
| 65 | 44TH AV NE | None | 4 | 98 |
| 65 | 45TH AV NE | None | 4 | 102 |
| 65 | 47TH AV NE MASTER CAB | None | 2 | 56 |
| 65 | (4) 49TH AV NE | None | 2 | 48 |
| 65 | 50TH AV NE | None | 4 | 108 |
| 65 | (6) MISSISSIPPI ST w/ MASTER | None | 4 | 114 |
| 65 | 52ND AV NE | None | 4 | 102 |
| 65 | 53RD AVE NE | None | 4 | 120 |
| 65 | (35) MEDTRONIC/OLD CENTRAL | None | 3 | 96 |
| 65 | E/W MOORE LAKE-RICE CREEK | To Be Installed | 4 | 107 |
| 65 | 73RD AV NE | None | 4 | 123 |
| 65 | (8) OSBORNE RD | None | 4 | 121 |
| 65 | 81ST AV NE | None | 4 | 143 |
| 65 | (32) 85TH AV NE/CO. RD J | None | 3 | 89 |
| 65 | 89TH AV NE | None | 3 | 82 |
| 65 | 93RD LN NE/CLOV PKWY | None | 3 | 83 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 65 | 99TH AV NE | None | 3 | 97 |
| 65 | (87) 105TH AV NE w/Master | None | 4 | 114 |
| 65 | (12) 109TH AV NE | None | 4 | 145 |
| 65 | 117TH AVE. N.E./ CLOUD DR. | None | 3 | 78 |
| 65 | 121ST AV NE/PAUL PKWY |  | 0 | 0 |
| 65 | 242 (14) | None | 1 | 54 |
| 65 | 129TH AV NE |  | 0 | 0 |
| 65 | (116) BUNKER LK BLVD | None | 3 | 104 |
| 65 | ANDOVER BLVD LT 147TH AV/HM LK | None | 3 | 91 |
| 65 | (60) CONSTANCE BLVD | None | 3 | 97 |
| 65 | (18) CROSSTOWN BLVD | None | 2 | 72 |
| 65 | (22) VIKING BLVD | None | 3 | 100 |
| 65 | (86) / SIMS AV | None | 3 | 88 |
| 65 | (24)/ 237TH AV N.E. | None | 3 | 92 |
| 7 | (92) MAIN ST | None | 3 | 75 |
| 7 | (113) Smithtown Rd | None | 3 | 66 |
| 7 | TH 41 w/MASTER | None | 2 | 69 |
| 7 | (19) OAK STREET | None | 1 | 49 |
| 7 | CHRISTMAS LAKE RD | None | 2 | 48 |
| 7 | OLD MARKET ROAD | None | 1 | 30 |
| 7 | VINEHILL RD | None | 4 | 117 |
| 7 | 101 w/ MASTER | None | 4 | 115 |
| 7 | WOODLAND/TONKAWOOD RD | None | 4 | 94 |
| 7 | WILLISTON RD | None | 4 | 114 |
| 7 | (61) SHADY OAK RD | None | 4 | 106 |
| 7 | (73) 17TH AV N MASTER | None | 4 | 120 |
| 7 | 12TH AV N | None | 4 | 96 |
| 7 | 5TH AV N / Oakridge | None | 4 | 104 |
| 7 | (20) Blake/Aquila | To Be Installed | 4 | 139 |
| 7 | TEXAS AV | None | 4 | 103 |
| 7 | LOUISIANA AV | None | 4 | 106 |
| 7 | WOODDALE AV | None | 4 | 112 |
| 7 | TH 100 @ TH 7 WEST RAMP | None | 0 | 0 |
| 7 | TH 100 @ TH 7 EAST RAMP | None | 0 | 0 |
| 77 | (32)CLIFF RD. - EAST RAMP | None | 3 | 75 |
| 77 | (32)CLIFF RD. - WEST RAMP | None | 3 | 80 |
| 77 | (30) DIFFLEY RD E RAMP | None | 3 | 77 |
| 77 | (30) DIFFLEY RD W RAMP | None | 3 | 74 |
| 77 | (30) DIFFLEY AT NICOLS w / MASTER | None | 4 | 109 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 77 | (1) OLD SHKPE RD. E. RAMP | None | 4 | 122 |
| 77 | TH 62 @ TH 77 Bus Lane Only | None | 0 | 0 |
| 95 | TANGER DR / FLINK AVE. | None | 3 | 89 |
| 95 | OAKVIEW AVE. | None | 4 | 121 |
| 95 | (30) FOREST BLVD. | None | 4 | 76 |
| 95 | MYRTLE ST (95=MAIN ST) | None | 4 | 80 |
| 97 | EVERTON AV N | None | 1 | 31 |
| 97 | FENWAY AVENUE NO. | None | 0 | 0 |
| 97 | GOODVIEW AVE N/ 8TH ST SE | None | 3 | 66 |
| US10 | 171st Ave | None | 3 | 96 |
| US10 | (83) Armstrong Blvd | None | 1 | 35 |
| US10 | <56> RAMSEY BLVD | None | 3 | 91 |
| US10 | <57> Sunfish Blvd & MASTER CAB | None | 1 | 34 |
| US10 | THURSTON AVE/PARK ST | None | 2 | 61 |
| US10 | FAIROAK AV | None | 4 | 100 |
| US10 | 47 FERRY N JCT N RMP w/ MASTER | None | 3 | 63 |
| US10 | 47 FERRY N JCT S RMP | None | 3 | 78 |
| US10 | 288(7) 7TH AV N RAMP | None | 3 | 64 |
| US10 | (7) 7TH AV S RAMP w/ MASTER | None | 3 | 78 |
| US10 | Hanson Blvd SINGLE-POINT w/MASTER | None | 2 | 96 |
| US10 | (11)FOLEY/101ST N RAMP MASTER | None | 2 | 74 |
| US10 | FOLEY BLVD/(11)SR | None | 1 | 25 |
| US10 | FOLEY BLVD/99TH AVE | None | 2 | 53 |
| US10 | (3) UNIVERSITY AV S RMP w/ MASTER | None | 4 | 124 |
| US10 | (3) UNIVERSITY AV N RMP | None | 3 | 106 |
| US10 | 10 NORTH RAMP (NEW 10) | None | 0 | 0 |
| US10 | 10 SOUTH RAMP (NEW 10) | None | 0 | 0 |
| US10 | (96) | None | 4 | 146 |
| US12 | (83) Halgren Road | None | 2 | 62 |
| US12 | CSAH 29 (Baker Park RD) | None | 2 | 75 |
| US12 | CSAH 6/SOUTH RAMP | None | 1 | 24 |
| US12 | CSAH 6/NORTH RAMP MASTER | None | 1 | 33 |
| US12 | OLD CRYSTAL BAY RD | None | 4 | 106 |
| US12 | WILLOW DRIVE w/ MASTER | None | 3 | 77 |
| US12 | Brown Rd | None | 4 | 108 |
| US12 | (146) LAKE ST | None | 4 | 87 |
| US12 | (42) WAYZATA BLVD | None | 0 | 0 |
| US12 | 101 W JCT N RAMP | None | 3 | 65 |
| US12 | 101 W JCT S RAMP | None | 3 | 69 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| US12 | CARLSON PKWY N Ramp Deer Crk MASTER | None | 2 | 67 |
| US12 | CARLSON PKWY S Ramp Oakland Rd | None | 2 | 57 |
| US169 | TH 169 @ CSAH 3 | None | 0 | 0 |
| US169 | (5) LAREDO ST | None | 3 | 86 |
| US169 | 282 (9) | None | 3 | 85 |
| US169 | TH 41 | None | 4 | 116 |
| US169 | <69> Old Brickyard Rd | None | 2 | 72 |
| US169 | (17) S RAMP | None | 3 | 71 |
| US169 | (17) N RAMP w/ MASTER | None | 3 | 73 |
| US169 | (83) S RAMP | None | 3 | 78 |
| US169 | (83) N RAMP MASTER | None | 3 | 75 |
| US169 | River View Road W Ramp | None | 2 | 44 |
| US169 | 108TH ST E RAMP (1) | None | 2 | 54 |
| US169 | (1) PIONEER TRAIL - WEST RAMP | None | 2 | 54 |
| US169 | (1) PIONEER TRAIL- EAST RAMP MASTER | None | 2 | 58 |
| US169 | Anderson Lks Pkwy/ Henn. Twn Rd W Ramp | None | 3 | 100 |
| US169 | Anderson Lk Pkwy/Bloomington Ferry Rd E. Ramp | None | 2 | 52 |
| US169 | HIGHWOOD/W 78TH ST | None | 4 | 118 |
| US169 | (39) VALLEY VIEW RD W R MASTER | None | 2 | 38 |
| US169 | (39) VALLEY VIEW RD E R | None | 2 | 38 |
| US169 | BREN RD/Londonderry E RAMP | None | 3 | 72 |
| US169 | BREN/LONDONDERRY W R MASTER | None | 3 | 75 |
| US169 | 169 E RAMP | None | 0 | 0 |
| US169 | 7 W RAMP | None | 0 | 0 |
| US169 | MINNETONKA BLVD E R | None | 3 | 70 |
| US169 | MINNETONKA BLVD W R MASTER | None | 3 | 64 |
| US169 | CEDAR LK RD (16) E R | None | 3 | 69 |
| US169 | CEDAR LK RD (16) W R MASTER | None | 3 | 66 |
| US169 | BETTY CROCKER DR E R | None | 2 | 53 |
| US169 | BETTY CROCKER DR W R MASTER | None | 2 | 50 |
| US169 | PLY AV E RAMP MASTER | None | 2 | 59 |
| US169 | PLY AV / 13TH AV WR | None | 2 | 46 |
| US169 | 36TH AV E RAMP | None | 3 | 61 |
| US169 | 36TH AV W RAMP MASTER | None | 3 | 73 |
| US169 | E RAMP 49 TH AV w/ MASTER | None | 1 | 21 |
| US169 | W RAMP 49 TH /SCHMIDT LK RD | None | 2 | 47 |
| US169 | (109)85TH AV N MASTER | None | 4 | 139 |
| US169 | (30)93RD AV N | None | 4 | 127 |
| US169 | 169 S Ramp | None | 0 | 0 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| US169 | 109TH AV | None | 1 | 32 |
| US169 | 114th AV/ELM CRK PKWY | None | 3 | 102 |
| US169 | 117TH AV N | None | 2 | 66 |
| US169 | 120TH AV N | None | 1 | 42 |
| US169 | HAYDEN LAKE RD w/MASTER | None | 1 | 40 |
| US169 | (12) SE JCT W RIVER RD | None | 1 | 37 |
| US169 | (12) NW JCT MILLER / DAYTON | None | 4 | 104 |
| US169 | E Frontage Rd | None | 2 | 45 |
| US169 | Ferry St Pedestrian Signal | None | 1 | 45 |
| US169 | MAIN & FERRY | None | 4 | 122 |
| US212 | 5 25 (33) REFORM ST w/ MASTER | None | 3 | 84 |
| US212 | FAXON RD | None | 4 | 115 |
| US212 | (11) J Carver Pkwy Ramps | None | 0 | 0 |
| US212 | CSAH 10 (Engler Blvd.) West Ramp | None | 1 | 21 |
| US212 | CSAH 10 (Engler Blvd.) East Ramp | None | 1 | 27 |
| US212 | TH 41 / (CHESTNUT) w/ MASTER | None | 4 | 111 |
| US212 | (12) WALNUT ST | None | 4 | 113 |
| US212 | (15) <17> AUDOBON RD | None | 3 | 75 |
| US212 | CSAH 17 Powers Blvd. & North Ramp | None | 1 | 31 |
| US212 | CSAH 17 Powers Blvd. & South Ramp | None | 1 | 29 |
| US212 | W JCT (101) | None | 0 | 0 |
| US212 | E JCT (101) MASTER | None | 0 | 0 |
| US212 | N JCT (101) "Y" | None | 1 | 25 |
| US212 | DELL RD & NORTH RAMPS/LINWOOD CT | None | 4 | 108 |
| US212 | DELL RD & SOUTH RAMP | None | 3 | 77 |
| US212 | TH 212 @ Charlson Rd. | None | 1 | 25 |
| US212 | (1) PIONEER TRAIL | None | 4 | 121 |
| US212 | COLLEGE VIEW DR - TECH ENT | None | 4 | 111 |
| US212 | ANDERSON LK PKWY | None | 4 | 113 |
| US212 | FOUNTAIN PLACE | None | 4 | 111 |
| US212 | PRAIRIE CENTER DRIVE | None | 4 | 104 |
| US212 | REGIONAL CENTER DR | None | 3 | 83 |
| US212 | SINGLE TREE LANE | None | 4 | 97 |
| US212 | LEONA RD / EDEN DR | None | 4 | 113 |
| US212 | <39> VALLEY VIEW E R | None | 2 | 78 |
| US212 | <39> VALLEY VIEW WR Bryant Lake RD | None | 1 | 35 |
| US212 | (61) SHADY OAK E R | None | 1 | 32 |
| US212 | (61) SHADY OAK W R w/ MASTER | None | 1 | 26 |
| US52 | 117TH ST.E. / WEST RAMP w/ MASTER | None | 3 | 96 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| US52 | 117TH ST. E. / EAST RAMP | None | 3 | 83 |
| US52 | (CSAH 56) BRODERICK BLVD./ N. RAMP | None | 2 | 57 |
| US52 | UPPER 55TH ST/CENEX DR WR | None | 2 | 70 |
| US52 | UPPER 55TH ST. E. RAMP | None | 1 | 31 |
| US52 | (14) SOUTHVIEW BLVD W RAMP / MASTER | None | 3 | 73 |
| US52 | (14) SOUTHVIEW BLVD E RAMP | None | 3 | 69 |
| US61 | (47) VERMILLION RD. | None | 2 | 58 |
| US61 | 15TH ST. (61=VERMILLION) | None | 4 | 95 |
| US61 | 55 DRIVEWAY ENTRANCE w/ MASTER | None | 3 | 76 |
| US61 | 10TH ST. (61=VERMILLION) | None | 4 | 83 |
| US61 | 4TH STREET (61=VERMILLION) HASTINGS | None | 4 | 83 |
| US61 | TH 10 - .5M N. OF HASTINGS | None | 2 | 66 |
| US61 | 95 | None | 0 | 0 |
| US61 | HADLEY AV-GRANGE BLVD MASTER CAB | None | 4 | 108 |
| US61 | GRANGE/80TH ST. EAST RAMP | None | 3 | 68 |
| US61 | GRANGE/80TH W. RAMP | None | 3 | 77 |
| US61 | CSAH 22 CR 74 EAST RAMP | None | 1 | 32 |
| US61 | CSAH 22 CR 74 WEST RAMP | None | 1 | 27 |
| US61 | GLEN RD. - SINGLEPOINT | None | 1 | 56 |
| US61 | TH 61 @ Maxwell Ave/Bailey Rd. East Ramp | None | 1 | 25 |
| US61 | TH 61 @ Maxwell Ave/Bailey Rd. West Ramp | None | 1 | 33 |
| US61 | (43) CARVER AVE | None | 2 | 56 |
| US61 | (39) LOWER AFTON RD | None | 2 | 61 |
| US61 | (27) FROST / PARKWAY | Installed (A,B,C,D) | 4 | 103 |
| US61 | (26) ROSELAWN AVE. | None | 2 | 52 |
| US61 | (25) COUNTY ROAD B w/ MASTER | None | 4 | 114 |
| US61 | (23) COUNTY ROAD C | None | 4 | 112 |
| US61 | (19) BEAM AV | None | 3 | 84 |
| US61 | County Rd. D | None | 3 | 90 |
| US61 | BUERKLE RD | None | 3 | 93 |
| US61 | WILLOW LAKE BLVD. | None | 2 | 57 |
| US61 | 244 (15) CO. RD E | None | 4 | 126 |
| US61 | CEDAR AVE | None | 4 | 108 |
| US61 | (12) CO RD F/(95) ASH ST | None | 4 | 113 |
| US61 | (65) WH BR AV/(146)HOFFMAN | None | 4 | 110 |
| US61 | (96) LAKE AVE/SO. JCT. | None | 3 | 82 |
| US61 | 2ND STREET w/ MASTER | None | 4 | 128 |
| US61 | 4TH STREET "WHITE BEAR LAKE" | To Be Installed | 3 | 78 |
| US61 | 7TH ST (116) | None | 4 | 97 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| US61 | 96 12TH STREET (No. JCT.) | None | 2 | 53 |
| US61 | (8) BUFFALO ST/6TH ST | None | 4 | 94 |
| US61 | COUNTY ROAD "J" /120TH ST | None | 1 | 32 |
| US61 | (8A) 140TH / EGG LAKE RD. | None | 3 | 84 |
| US61 | (8) FRENCHMAN RD. w/MASTER | None | 2 | 58 |
| US61 | (8) 145TH ST.N. (HUGO) | None | 3 | 61 |
| US61 | Headwaters Parkway/FOREST LK | None | 2 | 48 |
| US61 | 97 S. JCT. 5MI S FOREST LK | None | 4 | 76 |
| US61 | 97 N. JCT. / MASTER | None | 4 | 127 |
| US61 | (83)/(34) 11TH AVE | None | 4 | 136 |
| US61 | 8TH AV SE | None | 3 | 105 |
| US61 | (2) BROADWAY (61=LAKE) | None | 4 | 86 |
| US61 | 259TH ST / FAIRVIEW BLVD. | None | 3 | 100 |
| US61 | (30) (31) VIKING BLVD. | None | 4 | 91 |
| US8 | N.E. RAMP @ TH 61 | None | 0 | 0 |
| US8 | GREENWAY AVE. | None | 4 | 96 |
| US8 | (23) Green Lake Tr/ Pioneer Rd | None | 3 | 72 |
| US8 | (22) (36) VIKING/JOHNSON | None | 2 | 56 |
| US8 | (24) 77 OLD TOWN / LOFTON | None | 4 | 100 |
| US8 | SHOQUIST LANE | None | 4 | 104 |
| US8 | (20) OAK ST/LAKES AVE. | None | 4 | 76 |
| US8 | 95 | None | 0 | 0 |
| US952A | (14) MENDOTA RD (ROBERT) | None | 4 | 118 |
| US952A | MARIE AV (ROBERT) | None | 4 | 84 |
| US952A | LOTHENBACH AV (952=ROBERT) | None | 4 | 98 |
| US952A | (8) WENTWORTH (ROBERT) | None | 4 | 102 |
| US952A | (6) THOMPSON (ROBERT) | None | 4 | 90 |
| US952A | EMERSON AV (ROBERT) | None | 4 | 73 |
| US952A | W MORELAND AV (ROBERT) | None | 4 | 77 |
| US952A | (4) BUTLER AV (ROBERT) MASTER CAB | None | 4 | 85 |
| US952A | BERNARD AV (ROBERT) | None | 4 | 89 |
| US952A | (2/41) ANNAPOLIS STREET | None | 4 | 79 |

### District 6

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 3 | Jefferson Parkway | None | 4 | 97 |
| 3 | TH 246 Woodley Street | None | 4 | 122 |
| 3 | Hester St | None | 4 | 104 |
| 3 | CSAH 1 | None | 4 | 116 |
| 3 | Honey Locust Dr | None | 4 | 136 |
| 3 | TH 19 S. Jct. | None | 4 | 99 |
| 3 | TH 19 N. Jct. | None | 4 | 106 |
| 13 | TH 65 | None | 4 | 55 |
| 13 | TH 69 | None | 2 | 55 |
| 13 | 1ST Ave | None | 3 | 68 |
| 14 | CSAH 5 | None | 4 | 115 |
| 14 | 10th Ave | None | 4 | 113 |
| 14 | W. Circle Dr. N. Ramp | None | 3 | 88 |
| 14 | W. Circle Dr. S. Ramp | None | 3 | 65 |
| 14 | Memorial Parkway | None | 4 | 121 |
| 14 | Crossroads Dr | None | 1 | 36 |
| 14 | Crossroads Dr Hyvee Access | None | 1 | 40 |
| 14 | TH 63 | None | 0 | 0 |
| 14 | E. Circle Dr | None | 2 | 82 |
| 14 | CSAH 11 | None | 4 | 99 |
| 14 | TH 74 | None | 4 | 72 |
| 14 | Cottonwood Dr | None | 2 | 53 |
| 19 | Main Street | None | 4 | 95 |
| 19 | I-35 W. Ramp | None | 0 | 0 |
| 19 | TH 20 | None | 4 | 76 |
| 21 | 7th St | None | 4 | 99 |
| 21 | 30th St | None | 4 | 121 |
| 35 | TH 14 E. Ramp | None | 2 | 52 |
| 35 | Bridge St W. Ramp | None | 2 | 54 |
| 43 | Riverbend RD | None | 3 | 84 |
| 43 | Frontenac Dr | None | 2 | 63 |
| 43 | CSAH 17 | None | 3 | 95 |
| 43 | Broadway | None | 4 | 62 |
| 43 | 5th St | None | 4 | 56 |
| 43 | 4th St | None | 4 | 62 |
| 52 | N. Jct. CSAH 24 | None | 3 | 86 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 52 | S. Jct. CSAH 24 | None | 3 | 85 |
| 52 | TH 74 | None | 4 | 78 |
| 52 | 19th St W. Frontage Rd | None | 3 | 94 |
| 52 | 19th St Single Pt. | None | 2 | 83 |
| 52 | 19th St E. Frontage Rd | None | 3 | 109 |
| 52 | 37th St W. Ramps | None | 3 | 87 |
| 52 | 37th St E. Ramps | None | 3 | 104 |
| 52 | 41st St W. Ramps | None | 3 | 72 |
| 52 | 41st St E. Ramps | None | 3 | 79 |
| 52 | 55th St E. Ramps | None | 3 | 70 |
| 52 | 41st St, E. Frontage Rd | None | 4 | 104 |
| 57 | Main St | None | 4 | 83 |
| 58 | Pioneer Rd | None | 3 | 91 |
| 58 | TH 63 | None | 4 | 52 |
| 60 | Western Ave | None | 1 | 35 |
| 60 | 30th Ave | None | 0 | 0 |
| 60 | TH 21 | None | 4 | 113 |
| 60 | 8th Ave | None | 4 | 62 |
| 60 | 4th Ave | None | 4 | 64 |
| 60 | 2nd Ave | None | 4 | 59 |
| 60 | Central Ave | Installed (A,B,C,D) | 4 | 62 |
| 60 | 3rd St, Ravine St | Installed (A,B,C,D) | 4 | 71 |
| 60 | Division St | Installed (A,B,C,D) | 4 | 87 |
| 61 | TH 14 and TH 16 | None | 3 | 88 |
| 61 | I-90 Ramp | None | 0 | 0 |
| 61 | TH 58 (Plum St) | None | 4 | 66 |
| 61 | Bush St | None | 4 | 65 |
| 61 | Broad St | None | 4 | 91 |
| 61 | Old Main St | None | 2 | 49 |
| 61 | Bench St | None | 4 | 125 |
| 61 | Tyler Road | None | 3 | 89 |
| x | Bench St and Tyler Road | None | 4 | 119 |
| 61 | TH 63 | None | 4 | 68 |
| 61 | Marion St | None | 4 | 70 |
| 61 | TH 43 | None | 4 | 115 |
| 61 | Huff St | None | 0 | 0 |
| 61 | Vila St | None | 4 | 92 |
| 61 | Gilmore Ave | None | 0 | 0 |
| 61 | TH 14 (Pelzer St) | None | 4 | 127 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 61 | 44th Ave | None | 4 | 101 |
| 63 | 40th St S. W. Ramp | None | 1 | 27 |
| 63 | 40th St Woodlake Dr | None | 1 | 33 |
| 63 | 40th St Commercial Dr | None | 2 | 59 |
| 63 | TH 52 S. Ramp | None | 0 | 0 |
| 63 | TH 52 N. Ramp | None | 0 | 0 |
| 63 | 28th St S | None | 4 | 126 |
| 63 | 25th St S | None | 3 | 85 |
| 63 | 20th St S | None | 4 | 86 |
| 63 | 16th St S | None | 4 | 103 |
| 63 | 14th St S | None | 4 | 98 |
| 63 | Northern Heights Dr | None | 3 | 95 |
| 63 | 37th St N | None | 4 | 154 |
| 63 | 20th St N | None | 4 | 107 |
| 63 | TH 30 | None | 4 | 72 |
| 65 | Margaretha Ave | None | 3 | 93 |
| 65 | Front St | None | 4 | 86 |
| 65 | College St | None | 4 | 54 |
| 65 | Newton Ave | None | 4 | 55 |
| 65 | Garfield Ave | None | 4 | 92 |
| 65 | Sorensen Rd | None | 3 | 86 |
| 90 | 4th St | None | 2 | 35 |
| 105 | 12th St | None | 3 | 64 |
| 105 | 14th St | None | 4 | 86 |
| 218 | I-90 N. Ramp | Installed (A,B) | 2 | 44 |
| 218 | CSAH 27 | None | 2 | 70 |

### District 7

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 4 | 1ST AV S / 7TH ST | None | 4 | 87 |
| 4 | 1ST AV S / ARMSTRONG | None | 4 | 85 |
| 5 | TH 5 / MAIN | Installed (B,D) | 4 | 82 |
| 13 | TH 13 / 7TH AVE | None | 4 | 70 |
| 13 | TH 13 / 13TH AVE | None | 4 | 117 |
| 13 | TH 13 / 22ND AVE | None | 4 | 95 |
| 14 | TH 14 / TH 4 (3RD AVE) | None | 4 | 101 |
| 14 | TH 14 / 1ST AVE | None | 4 | 68 |
| 14 | TH 14 / JACOB ST | None | 0 | 0 |
| 14 | TH 14 / GARDEN | None | 4 | 120 |
| 14 | TH 14 / 16TH ST | None | 4 | 87 |
| 14 | TH 14 / 7TH ST | None | 4 | 96 |
| 14 | TH 14 / LOR RAY DR | None | 3 | 71 |
| 14 | TH 14 / 4TH | None | 4 | 100 |
| 14 | TH 14 / STATE ST | None | 4 | 88 |
| 15 | TH 15 / ADAMS ST | None | 4 | 96 |
| 15 | TH 15 / TILDEN ST | None | 4 | 80 |
| 15 | TH 15 / BLUE EARTH AVE | None | 4 | 92 |
| 15 | TH 15 / 4TH ST N | None | 4 | 97 |
| 15 | TH 15 / WINNEBAGO ST | None | 4 | 112 |
| 15 | TH 15 / TORGERSON DR | None | 4 | 107 |
| 15 | TH 15 / GOEMANN RD | None | 3 | 90 |
| 15 | TH 15 / 20TH ST S | None | 4 | 99 |
| 15 | TH 15 / 10TH ST S | None | 4 | 86 |
| 15 | TH 15 / CENTER ST | None | 4 | 89 |
| 15 | TH 15 / 3RD ST N | None | 4 | 88 |
| 19 | TH 19 / MAIN ST | None | 4 | 74 |
| 19 | TH 19 / TH 22 / E. JCT | None | 4 | 67 |
| 19 | TH 19 / 1ST AVE. | None | 4 | 87 |
| 19 | TH 19 / 10TH AVE (37) | None | 4 | 126 |
| 22 | TH 22 / TH 83 | None | 4 | 114 |
| 22 | TH 22 / HOFFMAN RD | None | 4 | 113 |
| 22 | TH22/BASSETT | None | 4 | 134 |
| 22 | TH 22 / MADISON AVE | None | 4 | 98 |
| 22 | TH 22 / ADAMS ST | None | 4 | 122 |
| 22 | TH 22 / TH 14 N. RAMP | None | 3 | 91 |
| 22 | TH 22 / TH 14 S. RAMP | None | 3 | 83 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 22 | TH 22 / CSAH 3 | None | 4 | 164 |
| 22 | TH 22 / CSAH 12 | None | 4 | 103 |
| 59 | TH 59 / HUMISTON | None | 4 | 97 |
| 59 | OMAHA AVE | None | 4 | 104 |
| 60 | TH 60 / 10TH ST | None | 4 | 68 |
| 60 | TH 60 / 6TH ST | None | 4 | 103 |
| 71 | TH 71 / SHERMAN ST | None | 4 | 61 |
| 71 | TH71 / NORTH HWY | None | 4 | 58 |
| 75 | TH 75 / MAIN ST | None | 4 | 71 |
| 169 | TH 169 / OWATONNA ST | None | 3 | 82 |
| 169 | BELGRADE N. RAMP | None | 3 | 54 |
| 169 | BELGRADE S. RAMP | None | 3 | 63 |
| 169 | TH 169 / WEBSTER | None | 3 | 78 |
| 169 | TH 169 / LIND ST | None | 1 | 28 |
| 169 | TH 169 / JEFFERSON | To Be Installed | 4 | 100 |
| 169 | TH 169 / MULBURY | To Be Installed | 4 | 85 |
| 169 | TH 169 / NASSAU | To Be Installed | 4 | 85 |
| 169 | TH 169 / TH 99 | To Be Installed | 4 | 88 |

### District 8

| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| --- | --- | --- | --- | --- |
| 12 | CSAH 5 | None | 2 | 60 |
| 12 | 10th St | None | 4 | 74 |
| 12 | 7th St | None | 4 | 80 |
| 12 | 3rd St | None | 2 | 47 |
| 12 | 2nd St | None | 1 | 28 |
| 12 | Lakeland Dr | None | 4 | 115 |
| 23 | South St | None | 4 | 95 |
| 23 | CSAH 10 | None | 4 | 115 |
| 12 | 5th St | None | 4 | 81 |
| 12 | 3rd St | None | 4 | 60 |
| 12-22 | Depot Dr | None | 4 | 94 |
| 12 | Davis Ave | None | 4 | 91 |
| 7-22 | School Rd | None | 4 | 93 |
| 7-22 | TH 15 | None | 4 | 126 |
| 7-22 | Bluff St | None | 4 | 101 |
| 15 | Edmonton Ave | None | 2 | 54 |
| 15 | Denver Ave | None | 2 | 50 |
| 15 | Century Ave | None | 3 | 66 |
| 15 | So Grade Rd | None | 4 | 104 |
| 15 | 2nd Ave So | None | 4 | 75 |
| 15 | Washington Ave | None | 4 | 101 |
| 15 | 1st Ave No | None | 4 | 90 |
| 7 | CSAH 41 | None | 0 | 0 |
| 7-29 | Benson Rd | None | 2 | 58 |
| 7-29 | CSAH 15 | None | 4 | 96 |
| 29-59 | TH 212 | None | 4 | 108 |
| 19-71 | Swain St | None | 4 | 70 |
| 19-71 | Dekalb St | None | 4 | 95 |
| 19-68 | TH 23 | None | 1 | 39 |
| 19-68 | Mustang Trail | None | 4 | 87 |
| 19-68 | Bruce St | None | 4 | 79 |
| 19-68 | Lyon St | None | 4 | 77 |
| 19-68 | TH 59 | None | 4 | 98 |
| 19 | Saratoga St | None | 4 | 61 |
| 19 | 2nd St | None | 1 | 36 |
| Trunk Highway | Intersection | APS Status | Number of Crosswalks | Intersection Score |
| 59 | Canoga Dr | None | 3 | 101 |
| 59 | Susan Dr | None | 2 | 78 |
| 59 | TH 23 | None | 1 | 46 |
| 59 | Southview Dr | None | 4 | 89 |
| 59 | C St | None | 4 | 84 |
| 59-68 | 3rd St | None | 3 | 68 |
| 59-68 | 4th St | None | 4 | 86 |
| 59-68 | 5th St | None | 4 | 86 |
| 59 | TH 68 | None | 3 | 72 |
| 212 | 9th St | None | 4 | 83 |
| 12 | TH 15 | None | 1 | 30 |
| 7 | TH 71 | None | 4 | 98 |
| 14 | TH 71 | None | 0 | 0 |
| 23-212 | Granite St | None | 4 | 114 |
| 23-75 | TH 30 | None | 4 | 111 |
| 75 | TH 212 | None | 0 | 0 |
| 212 | CSAH 5 | None | 4 | 69 |

Appendix E

Curb Ramp Inventory

| General Information |  |
| --- | --- |
| Date/Time |  |
| Inspector |  |
| City/Highway |  |
| Reference Point |  |
| Feature ID |  |
| Curb Ramps |  |
| Width of the Ramp |  |
| Type | - Concrete - Bituminous - Other - None |
| Layout | - Perpendicular - Diagonal - Parallel - Blended Transition - Other - None |
| Location | - Intersection corner - Aligned with crosswalk - Median - Mid-block - Pork chop - Other |
| Design | - Exposed aggregate - Detectable warning - Truncated dome - Dragged - Contrasting color - Imprinted - Sprinkled aggregate - Smooth concrete - Other - None |
| Area (Sq ft) | - Flat landing (< 2% slope and cross slope) at top of ramp that at least 4’ x 4’ - Flat landing (< 2% slope and cross slope) at bottom of ramp that at least 4’ x 4’ |
| Running slope (%) | - Gutter count slope < 5% |
| Cross slope(%) |  |
| Flare slope (%) |  |
| Condition Rating | - 1 to 4 - Vertical inconsistencies / lip (< 0.50 in) - Horizontal gap - Obstacles |
| Sidewalks |  |
| Type | - Concrete - Bituminous - Other (Joints, Stamped pattern, pavers, etc) - None |
| Width (ft) |  |
| Length (ft) | - Continuous – Connects to next intersection - Gap |
| Slope | Note locations where longitudinal (running) slope is greater that 1:12 (8.33%) or cross slope is greater than 1:50 (2%) |
| Direction |  |
| Number | What side of the road? |
| Obstacles within Pedestrian Access Route | - None - Lightpole - Fire hydrant - Tree (Horizontal and vertical clearance) - Guardrail - Stoplight pedestal - Sign post - Benches - Building - Catch basin - Grate - Guy wire - Utility box - Newspaper box - Other street furniture - Temporary items (sandbags, signs, etc) - Faulted pavement: Note locations with greater than 1/4 inch and greater than ½ inch vertical displacement - Other |
| Boulevard/buffer width |  |
| Condition Rating | 1 to 4 |
| Curb and Gutter |  |
| Type | - Concrete - Bituminous - Integrant - Other |
| Design | - B - D - V - S |
| Gutter Pan Width (in) | 12 to 48, with 24 set as default |
| Curb Height (in) | 3 to 10, with 6 set as default |
| Condition Rating | 1 to 4 |
| Crosswalk |  |
| Type | - Uncontrolled - Controlled |
| Crosswalk Design | - Crossing Distance - Orientation - Width - Linked to median / pork chop / Bumpouts - Cross slope - Running slope |
| Surface Type | - Bituminous - Concrete - Brick - Other |
| Painted Marking | - None - Zebra stripes (rect. blocks) - 2 parallel stripes - Diagonal striping |
| Tape | - None - Milled - Rolled |
| Aesthetic Design Treatments | None - Stamped - Painted - Stamped & dyed - Running bond (std.) - Herringbone - Basket weave - Other |
| Stop Bar | - Yes - No |
| Roadway Speed |  |
| Condition Rating | 1 to 4 |
| Signal |  |
| Walk/Don’t Walk | - Yes - No |
| Countdown | - Yes - No |
| APS | - Audible - Tactile - Vibro - Locator tone |
| Pedestrian Phase | - Automatic - Activation required |
| Push button | - None - On stoplight pole - On pedestal station - Accessible - Other |
| Push Button distance from curb ramp |  |
| Are push button separated at least 10’ apart | - Yes - No |
| Hand holes | - Yes - No |
| Signs |  |
| Crosswalk | - Yes - No |
| Crosswalk Ahead | - Yes - No |
| Flashing yellow lights | - Yes - No - Continuous - Activated |
| Transit Stop | - Yes - No |
| School Crossing | - Yes - No |
| Intersection |  |
| Type | - 2-way x 2-way - 2-way x 4-way - 4-way x 4-way - Divided highway - Side street - Median - Other |
| Transit Stops |  |
|  | - Bus stop boarding and alighting areas must provide a clear length of 8 feet minimum, measured perpendicular to the curb or street or highway edge, and a clear width of 5 feet minimum, measured parallel to the street or highway. |
|  | - Bus stop boarding and alighting areas must connect to streets, sidewalks, or pedestrian paths by a pedestrian access route. |
|  | - The grade of the bus stop boarding and alighting area must be the same as the street or highway, to the maximum extent practicable and the cross slope of the bus stop boarding and alighting area must not be greater than 2 percent. |

Appendix F

Pedestrian Overpass and Underpass Inventory

| Bridge Number | Facility Carried | Feature Crossed | Year Built |
| --- | --- | --- | --- |
| 69857 | PEDESTRIAN | 1ST AVE E | 1989 |
| 96093 | US 61 | BIKE PATH | 1986 |
| 27X02 | TH 5 WB | BIKE TRAIL | 1998 |
| 97682 | US 59 | BIKE TRAIL | 1996 |
| 97680 | TH 13 | BIKEWAY | 1993 |
| 10X02 | TH 5 | Bluff Creek Trail | 2000 |
| 27816P | PEDESTRIAN | BNSF RR | 1982 |
| 9218 | PEDESTRIAN | CEDAR RIVER | 1958 |
| 56X01 | TH 210 | CENTRAL LAKES TRAIL | 1995 |
| 97753 | TH 29 (NOKOMIS ST) | CENTRAL LAKES TRAIL | 1994 |
| 24848 | PEDESTRIAN | CO DITCH # 15 | 1990 |
| 24849 | PEDESTRIAN | CO DITCH # 15 | 1989 |
| 24850 | PEDESTRIAN | CO DITCH # 15 | 1989 |
| 4175 | Pedestrian | County 101 Minnesota R | 1927 |
| 69855 | PEDESTRIAN | DITCH | 1973 |
| 82009 | TH 36 | DNR Gateway Trail | 1987 |
| 96823 | TH 9 | DNR GLACIAL LAKES TRL | 1994 |
| 34X03 | TH 23 | DNR RECREATION TRAIL | 2002 |
| 82812 | I 694 NB | DNR TRAIL | 1967 |
| 96517 | TH 371 | DNR TRAIL | 1987 |
| 82811 | I 694 SB | DNR TRAIL | 1967 |
| 69858 | PEDESTRIAN | EB I35 RAMP & MICH RAMP | 1989 |
| 27908 | PEDESTRIAN | ELM CREEK | 1973 |
| 69804 | PEDESTRIAN | EXCURSION TRACKS | 1989 |
| 69805 | PEDESTRIAN | EXCURSION TRACKS | 1989 |
| 9482 | PEDESTRIAN | FAYAL TRAIL | 1960 |
| 69885A | BIKEWAY AT MESABA | FILL | 1987 |
| 82012 | PED | GORGE | 1968 |
| 27V53 | I 494 SB | HENN CO TRAIL | 2005 |
| 27V54 | I 494 NB | HENN CO TRAIL | 2005 |
| 69838 | PED AT 17TH AVE E | I 35 | 1988 |
| 69843 | PED AT 25TH AVE | I 35 | 1990 |
| 69885 | PED AT MESABA | I 35 & TWO RAMPS | 1968 |
| 62872 | PED at Bayard Ave | I 35E | 1984 |
| 6512 | GATEWAY TRAIL | I 35E | 1960 |
| 62804 | PED at Walnut St | I 35E & Thompson St | 1987 |
| 9618 | PED at 40th St | I 35W | 1965 |
| 9888 | PED at 73rd Ave | I 35W | 1960 |
| 27985 | PED @ Summer St | I 35W & NB off ramp | 1973 |
| 27987 | PED @ 5th St SE | I 35W & off-on ramps | 1971 |
| 27868 | PED @ 24th St E | I 35W NB, TH 65 & STS | 1971 |
| 27710 | PED @ Pennsylvania | I 394 | 1989 |
| Bridge Number | Facility Carried | Feature Crossed | Year Built |
| 27711 | PED @ Florida Ave | I 394 | 1989 |
| 27755 | PEDESTRIAN | I 394 & 394R Frontage Rd | 1989 |
| 27757 | PED @ Cedar Lk Rd | I 394, I394R & Frontage | 1988 |
| 27V57 | PED AT MAYWOOD LN | I 494 | 2005 |
| 9078 | PED at 2nd Ave S | I 494 & N & S Front Rds | 1960 |
| 62822 | RECREATION TRAIL | I 694 | 1966 |
| 50802 | PEDESTRIAN | I 90 | 1997 |
| 62849 | PED at ALDINE | I 94 | 1966 |
| 9773 | PED at Grotto | I 94 | 1963 |
| 9736 | PED at Chatsworth | I 94 | 1964 |
| 9737 | PED at Mackubin St | I 94 | 1963 |
| 9892 | PED at 22nd Ave | I 94 | 1962 |
| 27958 | PED @ Seymour | I 94 | 1967 |
| 73871 | PEDESTRIAN | I 94 | 1977 |
| 27864 | PED @ Shingle Crk | I 94 & I 694 | 1980 |
| 62809 | GRIGGS ST PED | I 94 & RAMP 16A | 2009 |
| 62869 | PED at Hazelwood | I 94 EB on ramp | 1974 |
| 27955 | PEDESTRIAN | I 94 On/Off Ramps-Huron | 1965 |
| 62868 | PED at Maple | I 94, Hudson & Pacific | 1973 |
| 27003 | PED at Whitney | I 94, Lyndale & Henn Av | 1988 |
| 36015 | PEDESTRIAN | JACKFISH BAY | 1978 |
| 36016 | PEDESTRIAN | JACKFISH BAY | 1978 |
| 69853 | PEDESTRIAN | KEENE CREEK | 1973 |
| 62023 | PED at Winifred St | Lafayette Rd (US 52) | 1969 |
| 27407 | TRAIL | LEGION LAKE | 2008 |
| 43X01 | TH 7 | LUCE LINE ST TRAIL | 1999 |
| 95154 | TH 25 | LUCE LINE TRAIL | 1982 |
| 96697 | I 494 | LUCE LINE TRAIL | 1989 |
| 69122 | US 53 | MILLER CREEK | 2003 |
| 31020 | US 169 NB | MINE RD | 1976 |
| 9600F | Ped Trail | Minnesota River | 1980 |
| 27004 | Ped at St Anthony | Mississippi River | 1883 |
| 73029 | PEDESTRIAN | MN 15 | 1987 |
| 5953 | PEDESTRIAN | MN 23 | 1941 |
| 6847 | PEDESTRIAN | MN 23 | 1958 |
| 62096 | PEDESTRIAN | MN 36 | 2007 |
| 2017 | PED @ 49th Ave | MN 47 | 1967 |
| 2021 | PEDESTRIAN | MN 65 | 1970 |
| 2022 | PED @ 80th Ave NE | MN 65 & Frontage Rd | 1973 |
| 18X01 | TH 210 | Paul Bunyan Trail | 2003 |
| 27X06 | TH 100 | PED | 2001 |
| 60X02 | US 2 | PED | 2001 |
| 10X03 | TH 41 | PED | 2001 |
| 08X04 | US 14 | PED | 2004 |
| 10X08 | TH 5 | PED | 2004 |
| 86X05 | TH 241 | PED | 2005 |
| 38X03 | TH 61 | PED | 2005 |
| Bridge Number | Facility Carried | Feature Crossed | Year Built |
| 69124 | US 53 | PED CONCOURSE | 2003 |
| 27810 | I 94 | PED PATH | 1982 |
| 03X01 | US 59 | PED TRAIL | 1998 |
| 52X02 | US 169 | PED TRAIL | 1998 |
| 62X02 | TH 35E | Ped Trail | 2001 |
| 62X02X | TH 35E NB off Ramp | Ped Trail | 2001 |
| 62X02Y | 35E SB on ramp | Ped Trail | 2001 |
| 10X09 | TH 101 | PED TRAIL | 2007 |
| 6995 | I 90 | PED TUNNEL | 1957 |
| 6996 | I 90 | PED TUNNEL | 1957 |
| 8654 | US 61 | PED TUNNEL | 1936 |
| 96882 | TH 5 | PED TUNNEL | 1990 |
| 69811 | PEDESTRIAN | PED WALK WAY | 1967 |
| 91191 | US 61 | PED WALKWAY | 1951 |
| 91533 | US 59 | PED WALKWAY | 1977 |
| 96058 | US 59 | PED WALKWAY | 1984 |
| 16X01 | TH 61 | PED-BIKE | 2009 |
| 6692 | US 61 | PED-BIKE TRAIL | 1951 |
| 96758 | US 52 | Pedestrian Trail | 1990 |
| 24867 | PEDESTRIAN | RAVINE | 1973 |
| 27253 | TH 7 WB Connection | Recreation Tr & Trolley | 2001 |
| 27068 | TH 7 | Recreation Trail | 1981 |
| 6654 | TH 5 | Recreation Trail | 1952 |
| 85821 | PED | RELIEF (IN REST AREA) | 2008 |
| 10X04 | TH 5 | Riley Creek Trail | 2000 |
| 96690 | SKYWAY | S BROADWAY (US 63) | 2008 |
| 7033 | TH 22 | SAKATAH STATE TRAIL | 1999 |
| 69X04 | US 53 SB | SNOWMOBILE TRAIL | 2004 |
| 69X02 | US 53 off ramp | Snowmobile Trail | 2001 |
| 69X03 | US 53 NB | SNOWMOBILE TRAIL | 2004 |
| 38014 | PED | SOIL | 2004 |
| 3717 | MN 210(SNWMBL TRL) | STONEY BROOK | 1922 |
| 27284 | PED at 39th Ave | TH 100 | 2000 |
| 27649 | PEDESTRIAN | TH 100 | 1983 |
| 27012 | Ped at 26th St | TH 100 | 1978 |
| 27038A | PED Brooklyn Blvd | TH 100 | 1976 |
| 27038B | PED Brooklyn Blvd | TH 100 | 1976 |
| 27615 | PED at 59th Ave N | TH 100 & SB off ramp | 1980 |
| 27105 | PED at 41st St | TH 100 & Vernon Ave | 1968 |
| 9896 | PED at Windsor Ave | TH 100, Frontage Roads | 1971 |
| 9895 | PED at S View Lane | TH 100, Frontage Roads | 1971 |
| 27278 | Trail A | TH 12 & BNSF RR | 2005 |
| 27272 | Luce Line Trail | TH 12 & BNSF RR | 2003 |
| 27061 | PED at 61st St | TH 121 | 1962 |
| 19901 | PED @ I 494 | TH 13 | 1982 |
| 27685 | PED AT 85th AVE | TH 252 | 2003 |
| 6402 | BN Regional Trail | TH 36 | 1954 |
| Bridge Number | Facility Carried | Feature Crossed | Year Built |
| 10531 | PED | TH 5 | 1995 |
| 55044 | PED AT 16th ST NW | TH 52, & W & E FRONT RD | 2004 |
| 27202 | PEDESTRIAN | TH 55 & NB off ramp | 1998 |
| 27220 | PEDESTRIAN | TH 610 | 1998 |
| 27R15 | PED | TH 610, CSAH 81,RMP,& RR | 2005 |
| 27530 | PED at 40th Ave S | TH 62 | 1966 |
| 27535 | PED at 14th Ave | TH 62 | 1967 |
| 27520 | PEDESTRAIN | TH 62 & W 64th St | 1963 |
| 5114 | Recreation Trail | TH 7 | 1934 |
| 27028 | PED AT 88TH ST | TH 77 | 1978 |
| 36017 | PEDESTRIAN | TILSON BAY | 1978 |
| 36018 | PEDESTRIAN | TILSON BAY | 1978 |
| 31023 | US 169 SB | TRAIL | 1976 |
| 31024 | US 169 NB | TRAIL | 1974 |
| 97254 | TH 23 | TRAIL | 1993 |
| 31019 | US 169 SB | TRAIL | 1976 |
| 27X09 | FLYING CLOUD DR | TRAIL | 2006 |
| 02J30 | MN 47 | TRAIL | 2006 |
| 27866 | PED Linden Avenue | UP RAIL | 1972 |
| 19R03 | US 52 SB | UP RAIL | 2003 |
| 2044 | PEDESTRIAN | US 10 | 1997 |
| 27135 | PED at Ridgeview | US 12 & Ridgeview Dr | 1970 |
| 85003 | PED (ST MARYS) | US 14 | 1963 |
| 27B42 | PED-BIKE | US 169 | 2008 |
| 70539 | PED W OF CR 79 | US 169 | 2002 |
| 70536 | PED E OF CSAH 17 | US 169 | 2002 |
| 43006 | PEDESTRIAN | US 212 | 1971 |
| 27R30 | PED/BIKE | US 212 | 2006 |
| 10048 | PED/BIKE | US 212 | 2007 |
| 19025 | PED @ Lewis St | US 52 | 1973 |
| 82032 | PED | US 61 7th Ave BN &CP RR | 2003 |
| 82028 | PED | US 61, Hasting Ave, 7th | 2003 |
| 55019 | PEDESTRIAN | US 63 | 1963 |
| 27R17 | PED OFF TH 610 | WET LANDS | 2005 |

Appendix G

Policies and Procedures under Review by Dearborn County

2008 Signal & Lighting Certification Manual

60% REVIEW CHECKLISTS

95% REVIEW CHECKLISTS

Accessibility Grievance Procedure

ADA Checklist

ADA IMPLEMENTATION PLAN FOR METRO DESIGN

D-7 PRESERVATION PROJECT GUIDELINES

Design Layout Checklist

GDSU Process of Layout Review

Guidebook for Minnesota Public Transit Providers

Guideline for the Application of Tubular Markers and Weighted Channelizers

Guidelines for Changeable Message Sign (CMS) Use

Hear Every Voice (HEV): Dearborn County Public and Stakeholder Participation Guidance

Hear Every Voice II: Public Involvement Guidance 2008

HPDP Accessibility Requirements

HPDP Geometric Layouts

Layout Approval Process

Maintenance Manual

Minnesota Manual on Uniform Traffic Control Devices (Mn MUTCD) CH 4E

Dearborn County Road Design Manual (RDM)

Dearborn County Traffic Signal Timing and Coordination Manual

No Passing Zone Workbook

Off-site accessibility checklist

OLM's Right of Way Manual section 5-491.810

Scoping and Cost Estimating

Scoping Worksheets

Standard Plan - Acceleration and Deceleration Lane (Urban) Rigid Design (5-297.210)

Standard Plate 7105C

Standard Plate 7107H

Standard Plate 7108F

Standard Plate 7109C

Standard Plate 7113A

Standard Plate 8400E

Standard Plate 8401

Standard Plate Pedestrian installation

Standard Sign Summary

Standard Signs Manual

Tech. Memo. Minnesota Work Zone Safety and Mobility Policy

Tech. Memo. Pedestrian Countdown Signals (PCSs) Usage.

TRAFFIC ENGINEERING MANUAL

Work Zone Field Handbook